JAMISAN CRM

Master Specification Document

Day 1 — Business Logic

Jamisan Global Nigeria Ltd.

Version 1.0  |  Spec Week 2025

⚠ This document is the single source of truth for the Jamisan ERP build. Every Claude Code session must open this file before touching any code. Do not modify this document during a build session.

# Table of Contents

1. Project Overview

2. Tech Stack

3. Order Lifecycle

4. Order Statuses

5. Roles and Permissions

6. Department Structure

7. Products and Inventory

8. Customer Intelligence

9. Agent and Logistics System

10. Financial Flows

11. Alerts and Notifications

12. Integrations

13. Reporting and Dashboards

14. Security

15. UI/UX Rules

16. Expansion and Internationalisation

17. Build Modules and Order

# 1. Project Overview

Jamisan Global Nigeria Ltd. operates a COD (Cash on Delivery) ecommerce business currently managing 11,000+ orders per month across multiple product niches — primarily Gadgets and Beauty/Fashion. The current Google Sheets CRM breaks down past 15,000 row entries, requiring manual database splits that fragment historical analysis.

This CRM is a web-based, role-controlled, mobile-responsive application built to replace the Google Sheets system entirely. It must handle unlimited order volume, provide real-time dashboards, integrate with Pabbly, WATI, and Termii, and support future expansion across African countries.

| Item | Detail |
| --- | --- |
| Business Model | COD — Cash on Delivery. No online payment gateway. |
| Monthly Order Volume | 11,000+ orders per month, scaling |
| Current Pain Point | Google Sheets breaks at 15,000 rows — data split across multiple tabs |
| Primary Goal | One unified database, unlimited scale, role-based access, real-time reporting |
| Geographic Scope | All 36 Nigerian states + FCT. Future: English-speaking African countries |
| Departments | Gadgets, Beauty/Fashion (expandable) |
| Languages | English only (V1) |

# 2. Tech Stack

| Item | Detail |
| --- | --- |
| Backend | Node.js with Express framework |
| Database | PostgreSQL — hosted on existing VPS |
| Frontend | HTML / CSS / HTMX + Alpine.js (mobile responsive). HTMX handles server-driven reactivity. Alpine.js handles interactive UI components. No build step required. |
| Authentication | JWT-based with role permissions + 2FA for senior roles |
| Version Control | Git — GitHub private repository |
| Build Tool | Claude Code (CLI) — sessions anchored to this spec document |
| Hosting | Existing VPS (Linux) |
| Automation | Pabbly Connect — webhook ingestion |
| WhatsApp | WATI — post-purchase sequences and agent notifications |
| SMS | Termii — CSR order alerts (managed in Pabbly, outside CRM) |
| Analytics | Power BI — connected to PostgreSQL database |
| MCP Servers | Context7, Sequential Thinking, PostgreSQL MCP |

# 3. Order Lifecycle

Every order follows this journey from creation to closure:

| Stage | Actor | Description |
| --- | --- | --- |
| 1. Ad Impression | Facebook/TikTok | Prospecting or retargeting ad shown to customer |
| 2. Landing Page | Customer | Customer visits pre-sales page and landing page |
| 3. Order Form | Customer | Customer fills Jamisan Form on the website |
| 4. Thank You Page | System | Order Bump and Upsell presented post-form |
| 5. Pabbly Ingestion | Pabbly | Webhook fires — order written to CRM database automatically |
| 6. CRM Entry | System | Order created with status: Interested. CSR assigned. Return customer flag set. |
| 7. Notifications | System | Email notification, WhatsApp follow up, SMS to CSR via Termii/Pabbly |
| 8. CSR Confirmation Call | CSR | CSR calls customer to confirm order. Status updated from dropdown. |
| 9. Agent Assignment | CSR | CSR selects agent from state-filtered dropdown. Status auto-sets to Pending. |
| 10. Copy & Dispatch | CSR | CSR clicks Copy button. Pastes formatted order into WhatsApp agent group. |
| 11. Delivery | Agent | Agent delivers to customer and collects cash (COD) |
| 12. Payment Logging | CSR/Finance | Status updated to Cash Paid or Cash Remitted |
| 13. WATI Trigger | System | Cash Paid / Cash Remitted triggers post-purchase WATI sequence |
| 14. Remittance | Accountant | Agent remits cash. Accountant logs remittance in Finance section. |
| 15. Closure | System | Order closed. Stock decremented. Agent performance updated. |

# 4. Order Statuses

32 statuses exist. Each order holds one active status at a time — sequential override. Previous status is not stored on the order record but is captured in the audit log. Additional context is added by CSR in the Comments field.

⚠ Status logic: Pabbly sends 'Interested' as the default on every new order. CSR updates from there. When agent is assigned, status auto-changes to Pending.

⚠ Two separate tracking tables exist: order_status_history for time-based status queries (used by alert pills and Power BI), and audit_log for general system actions (edits, deletions, logins). Keeping them separate ensures dashboard queries stay fast.

## Group 1 — Active / Positive

| Status | Set By | Trigger | Notes |
| --- | --- | --- | --- |
| Interested | Pabbly | Default on all new orders | Starting status for every order |
| Pending | System | Auto-set when agent is assigned | Reduces CSR manual workload |
| Scheduled | CSR | Customer requests callback | CSR logs scheduled date in Sch Date field |
| Committed Immediate | CSR | Customer confirms, paying now |  |
| Committed Scheduled | CSR | Customer confirms, paying later |  |
| Cash Paid | CSR | Payment confirmed received | Triggers WATI post-purchase sequence. DECREMENTS stock permanently. |
| Cash Remitted | CSR/Finance | Agent has remitted cash | Triggers WATI sequence. Does NOT decrement stock — already decremented at Cash Paid. |

## Group 2 — Unreachable

| Status | Set By | Trigger | Notes |
| --- | --- | --- | --- |
| Not Picking Calls | CSR | Phone rings, no answer |  |
| Switched Off | CSR | Phone is off |  |
| Will Call Me Back | CSR | Customer promised callback |  |
| To Call Back | CSR | CSR needs to retry |  |
| Direct WhatsApp | CSR | Move to WhatsApp channel |  |
| Not Reachable | CSR | General unreachable |  |
| Invalid Number | CSR | Number does not work |  |
| No Phone Number | CSR | No contact info available |  |
| Ignored Agents Call | CSR | Agent called, customer ignored | Affects agent performance metric |

## Group 3 — Failed / Negative

| Status | Set By | Trigger | Notes |
| --- | --- | --- | --- |
| Failed | CSR | Delivery attempted, unsuccessful | One attempt only. Returns to agent warehouse. |
| Cancelled | CSR | Customer cancelled |  |
| Returned | CSR | Product returned | Warehouse Coordinator logs in Trashed Items |
| Banned | CSR/Director | Customer agreed then ghosted agent | Row highlighted RED. Full payment required before next delivery. |
| Didn't Order | CSR | Customer denies placing order |  |
| Got It Elsewhere | CSR | Bought from competitor |  |
| Not Ready to Pay | CSR | Customer stalling |  |

## Group 4 — Conditional

| Status | Set By | Trigger | Notes |
| --- | --- | --- | --- |
| Haggling | CSR | Customer negotiating price | Price field updated, reason in Comments |
| Changed Location | CSR | Delivery address changed |  |
| Location Requires Waybill | CSR | Address needs special shipping |  |
| Out of the Way | CSR | Location is remote/difficult |  |
| Out of Stock | CSR | Product unavailable |  |
| From Social Media | CSR | Order source tracking |  |

## Group 5 — System / Admin

| Status | Set By | Trigger | Notes |
| --- | --- | --- | --- |
| Test | System | Test orders | Filter out from all reports |
| Abandoned | System/CSR | Cart or order abandoned | Auto-set after 3 days (72 hours) on Pending with no update |
| CSR Skipped | System | CSR did not action order | Flagged by alert system |
| Duplicate Order | Ops Manager | Same order submitted twice | Only Ops Mgr and Directors can delete |
| Pending | System | Auto-set on agent assignment | See Group 1 |

# 5. Roles and Permissions

⚠ No self-registration. Directors and HR Managers can create staff accounts. Directors can disable any account instantly. Disabled accounts cannot log in until re-enabled by Director.

| Role | Primary Function | Access Type | Special Permissions |
| --- | --- | --- | --- |
| Director | Super admin. Full system control. | Full read/write all sections | Create/delete users, disable accounts, CSV export, delete orders, view all dashboards |
| Operations Manager | Oversees CRM hygiene and staff accountability | Read/write operational data | Delete duplicate orders, view all CSR metrics, receive login alerts |
| CSR | Calls customers, confirms orders, updates statuses | Read/write assigned department orders | Update status, add comments, assign agents, copy button |
| Accountant | Agent remittance, financial reports, taxes, payroll | Read/write finance section | Log remittances, view financial data, payroll access |
| HR | Staff management and payroll | Read/write contact list and payroll | No order data access |
| Auditor | Process compliance checking | Read only — entire CRM | Cannot edit or delete anything |
| Social Media Manager | Dashboard viewing for strategy | Read only — dashboards only | No order or customer data |
| Data Analyst | Data review, insights, reporting | Read only — data and dashboards | No order editing |
| Warehouse Coordinator | Logs trashed/returned items | Read/write trashed items tab | No financial or payroll access |

## Two-Factor Authentication

| Item | Detail |
| --- | --- |
| Directors | 2FA enabled — 30-day trusted device period |
| Operations Manager | 2FA enabled — 30-day trusted device period |
| Accountant | 2FA enabled — 30-day trusted device period |
| All other roles | No 2FA — login frequency too high |

## Time Tracking

- Every login and logout is logged per staff member with timestamp

- Director sees who is currently active in the CRM at any time

- Last login and last logout visible per staff per day

- Session duration calculated per day

- Monday to Saturday: if a CSR has not logged in by 9:00 AM, Director and Ops Manager receive an automatic email alert listing who has not logged in

- Sundays excluded from login alerts

# 6. Department Structure

| Item | Detail |
| --- | --- |
| Current Departments | Gadgets, Beauty/Fashion |
| CSR Visibility | CSR sees only orders in their assigned department |
| Order Assignment | Pabbly assigns CSR and department on order creation — not manual |
| Product Locking | Products are department-locked. No cross-department orders. |
| Order Bump/Upsell | Always within the same department as the main product |
| Scalability | New departments can be added without restructuring permissions |

# 7. Products and Inventory

## Product Fields

| Item | Detail |
| --- | --- |
| Product Name | Text — unique per product |
| Store/Department | Gadgets / Beauty / Cars / Tech (expandable) |
| Type | Main / Order Bump / Upsell |
| Category | Sub-classification within department |
| SKU | Unique product identifier |
| Price | Fixed per product. Editable by Director only. |
| Colour/Variant | Dropdown — configurable per product |
| Status | Active / Inactive / Out of Stock |
| Source/Brand | Which brand or store this product belongs to |
| Niche | Marketing niche classification |

## Stock Logic

- Three stock states: Available, Reserved, Decremented

- Available = Waybill Stock minus Reserved minus Decremented

- Reserved: order status changes to Pending (assigned to agent) — stock is soft-allocated, physically with agent

- Decremented: order status changes to Cash Paid — stock permanently removed

- Released back to Available: order status changes to Failed, Returned, Abandoned, or Cancelled — Reserved stock freed

- Cash Remitted does NOT decrement stock — already decremented at Cash Paid

- Abandoned after 3 days (72 hours) auto-trigger releases Reserved stock back to Available

- Main Inventory and Order Bump Inventory tracked separately

- Out of Stock status on an order does NOT affect stock calculation — it is a CSR flag only

## Trashed / Returned Items

- Logged by Warehouse Coordinator when failed delivery returns from agent

- Fields: Product Name, Colour, Quantity, From State, Agent, Status, Month, Year

- Agent inspects returned item — good condition: redistribute to another customer

- Bad condition: agent returns physical item, Warehouse Coordinator logs as Trashed

# 8. Customer Intelligence

⚠ A separate 'customers' table is maintained for fast lookups. This avoids scanning 100k+ order rows on every page load for colour coding.

## Customer Table Fields

| Item | Detail |
| --- | --- |
| phone_number | Primary unique identifier for every customer |
| first_order_date | Date of very first order |
| total_orders | Running count of all orders placed |
| total_purchases | Running count of Cash Paid / Cash Remitted orders only |
| last_order_date | Date of most recent order |
| customer_tag | new / ordered_not_bought / bought — drives row colour coding |
| is_banned | Boolean — true if customer is currently banned |
| ban_reason | Text — reason for ban |
| lifetime_value | Total amount paid across all orders |

## Row Colour Coding

| Item | Detail |
| --- | --- |
| 🟠 Orange | customer_tag = ordered_not_bought — has ordered before but never completed a purchase |
| 🟢 Green | customer_tag = bought — has at least one Cash Paid or Cash Remitted order |
| 🔴 Red | is_banned = true — banned customer. Overrides all other colours. |
| Default (white) | customer_tag = new — first time customer, no history |

## Customer Profile — Full View

Clicking on a customer name or phone number opens a full customer profile panel containing:

- Personal details — name, phone, other phone, email, sex, full address history

- Ban status — red banner if banned, reason and date visible

- Full order history — every order ever placed, chronological, with status

- Purchase history — what they bought, when, quantities, amounts paid

- Complaint history — all complaints ever logged against this customer

- CSR notes — freeform note field at customer level, separate from order comments

- Lifetime value — total amount paid across all time

⚠ Return customer detection: When a new order arrives, CRM checks phone number against customers table. If match found, Return Customer field is set to Yes automatically — no Pabbly input required.

# 9. Agent and Logistics System

## Agent Fields

| Item | Detail |
| --- | --- |
| Name | Agent/company name |
| State | Primary state of operation |
| Coverage Areas | LGAs or zones covered |
| Contact Name | Individual contact at the agent company |
| Phone Number | Primary contact number |
| Email | Used for automated order notifications |
| Bank Name + Account | For remittance tracking |
| Address | Agent warehouse address |
| City / LGA | Agent warehouse location |
| Status | Active / Inactive |
| Ratings | Performance score out of 5 |
| Restrictions | Any delivery restrictions for this agent |
| Source | How agent was recruited |
| WhatsApp Group Name | Display name of the agent's WhatsApp group e.g. Shanoma Logistics Jamisan |
| WhatsApp Group Link | Invite link to the agent's WhatsApp group — used by CSR Copy Waybill to route to correct group |
| Comments | Freeform notes |

## Agent Assignment Flow — V1

- CSR selects State on the order form

- Agent dropdown automatically filters to show only agents covering that state

- CSR selects agent — status automatically changes to Pending

- CSR clicks Copy button — formatted order message is copied to clipboard

- CSR pastes into the relevant WhatsApp agent group manually

- CSR can override the auto-filtered agent by selecting any agent in the state from the dropdown

- All overrides are logged in the audit trail

## Copy Button Format

One-click copy generates the following formatted message:

New Order for [Product Name]

      
Order ID: [Order ID]
Name: [Customer Name]
WhatsApp Phone: [Phone Number]
Other Phone: [Other Number]
State: [State]
LGA: [LGA]
City: [City]
Address: [Full Address]
Order: [QTY] [Product Name]
Package Label: [Product Name]
Is customer buying [Order Bump Product]?: [Answer]
Total Price to be paid by customer: [Price]

## Agent Zone Mapping — V2 Ready

- A zone_assignments table exists in the database from Day 1

- Fields: state, lga, primary_agent, overflow_agent, dispatch_rule, zone_belt, is_active

- Dispatch rules: direct_assign / round_robin / overflow_only

- V1: Used only to filter agent dropdown by state

- V2: Intelligent auto-assignment based on LGA-to-agent mapping

- States currently mapped: Lagos (partial), Ogun (complete V2), Enugu (complete V1), FCT/Abuja (complete V1), Delta (partial)

- Target: All 36 states + FCT — 774 LGAs total

## Delivery Rules

| Item | Detail |
| --- | --- |
| Delivery Attempts | One attempt only — delivery is expensive |
| Failed Delivery | Returns to agent's own warehouse — no central warehouse |
| Agent Warehouses | Each agent operates their own warehouse independently |
| Abandoned Orders | Auto-set to Abandoned after 3 days (72 hours) on Pending with no update |
| Banned Customer Delivery | Full payment required upfront before any delivery attempt |

## Agent Notifications — Abandoned and Pending Orders

| Item | Detail |
| --- | --- |
| Email | Automated email to agent's registered email address |
| WhatsApp | Automated WATI message to agent's phone number |
| Timing | Daily summary — both channels fire simultaneously |
| Format | Same as Copy Button format — pre-formatted order details |
| Frequency | To be defined on Day 3 — recommended: daily at 8am |

# 10. Financial Flows

## Agent Remittance

- Agent delivers order and collects cash from customer

- Accountant logs remittance in Finance section

- Fields: Date, Agent, State, Amount Remitted, Logistics Fee Paid by Us, Final Amount Remitted, Month, Year, Comment

- Daily Financial Analysis shows per-agent: Sold Items, Logistics, Returns, Waybill Sending/Receiving, To Be Remitted, Remitted, Balance

## Expense Categories

| Item | Detail |
| --- | --- |
| Logistics Fee | Delivery fee paid to agents per order |
| Procurement | Cost of goods purchased for resale |
| Advertising | Facebook, TikTok ad spend |
| Shipping | Waybill and inter-state shipping costs |
| Other Expenses | Email marketing, WhatsApp marketing, graphics, bots, etc. |
| Investment Inflow | Capital injections from Directors |
| Loans | Any loan tracking |
| Taxes | Tax payments and obligations |

## Key Financial Calculated Fields

| Item | Detail |
| --- | --- |
| Revenue | Sum of all Cash Paid + Cash Remitted order prices |
| Cost of Order | Total expenses ÷ total orders |
| Cost of Sale | Total expenses ÷ total sales (Cash Paid + Cash Remitted) |
| Profit | Revenue minus all expenses |
| PD (Payment Days) | Date Paid minus Date Ordered — how long customer took to pay |
| DFO (Days From Order) | Today minus Date Ordered — how old the order is |

# 11. Alerts and Notifications

## CSR Dashboard — Hygiene Tabs

On login, the CSR sees a tab bar above their order grid. Tabs replace alert pills — calmer, always visible, and tell the CSR exactly where work is waiting without feeling like an emergency.

| Item | Detail |
| --- | --- |
| All Orders | Full department grid, newest first, 100 per page. Default tab on login. |
| Missing Logistics | Cash Paid orders where logistics_fee is null or zero. Red badge shows count if above zero. |
| Pending 4+ Days | Orders in Pending status for 4 or more days. Red badge shows count if above zero. |
| CSR Skipped | Orders with status = CSR Skipped. Red badge shows count if above zero. |
| Interested | Orders still sitting at Interested status — unworked orders. Red badge shows count if above zero. |

Badge behaviour: Red circle with white font showing the count appears only when count is above zero. A clean day shows tabs with no badges. A problematic day shows red badges on relevant tabs. Clicking any tab filters the grid instantly via HTMX partial update — no page reload.

Ops Manager and Director see team-wide counts aggregated across all CSRs with per-staff breakdown in their own dashboard view.

## Daily Email Alerts

| Item | Detail |
| --- | --- |
| Recipient | CSR receives their own hygiene summary. Ops Manager and Director CC'd. |
| Timing | Every morning at 8:00 AM |
| Content | Outstanding items per CSR — missing fees, unpaid cash orders, stale statuses |
| Login Alert | If CSR has not logged in by 9:00 AM Mon-Sat, Director and Ops Manager receive alert |

## Agent Notifications

| Item | Detail |
| --- | --- |
| Trigger | Abandoned and Pending orders assigned to agent |
| Email | Automated to agent registered email |
| WhatsApp | Automated via WATI to agent phone |
| Timing | Daily summary |

# 12. Integrations

## Pabbly Connect

- Primary webhook input — Jamisan Form submissions auto-populate CRM

- CRM must accept webhooks from any provider (Zapier, Make etc.) — not Pabbly-locked

- Webhook receives: Order ID, Date, Source, CSR, Name, Phone, Address, Product, Price, Qty, Order Bump details

- On receipt: order is created with status Interested, return customer check runs automatically

## WATI

- Cash Paid status → triggers post-purchase buyer sequence

- Cash Remitted status → triggers post-purchase buyer sequence

- Complained / refund customers → removed from post-purchase sequence

- Agent notifications → daily Pending/Abandoned order messages

- V1: WATI triggered manually via Cash Paid Orders export (last 300)

- V2: Direct WATI API integration built into CRM

## Termii

- SMS alerts to CSR when a new order arrives

- Currently managed entirely in Pabbly — outside the CRM

- No CRM integration needed in V1

## Power BI

- PostgreSQL database connected directly to Power BI

- No API needed — Power BI reads from database directly

- CRM does not need to push data to Power BI

## Order ID Protocol

- Every new order must have a unique Order ID auto-generated by the CRM

- Historical orders without Order IDs to be backfilled before data migration

- Manual orders entered through CRM get auto-generated Order IDs — no manual input

- A separate counter table tracks the last Order ID to prevent duplicates

# 13. Reporting and Dashboards

## Director Dashboard — Based on Power BI Report Structure

| Metric | Type | Filter Support |
| --- | --- | --- |
| Revenue vs Expenses vs Profit | Summary cards | Year, Quarter, Month, Week, Day, Niche |
| Orders → Dropped Off → Abandoned → Sales funnel | Visual funnel | Same filters |
| Conversion Rate — overall and by gender | Cards + breakdown | Same filters |
| Total Orders and Conversion Rate by State | Bar chart | Same filters |
| Total Orders and Conversion Rate by CSR | Bar chart | Same filters |
| Total Orders and Conversion Rate by Product | Bar chart | Same filters |
| Total Orders by Agent | Bar chart | Same filters |
| Conversion Rate by Day of Week | Bar chart | Same filters |
| Order Source breakdown | Donut chart | Same filters |
| Cost of Order and Cost of Sale | Cards | Same filters |
| Expense breakdown — Logistics, Procurement, Advertising, Shipping | Cards | Same filters |

## Ops Manager Dashboard

- CSR performance metrics — conversion rate, orders, sales per CSR

- Percentage of complaints and returns per CSR

- Pending and Abandoned order percentage

- Login tracking — who is active, who has not logged in today

- Alert pill summary — outstanding CRM hygiene issues per CSR

# 14. Security

| Item | Detail |
| --- | --- |
| Authentication | JWT tokens with expiry |
| 2FA | Directors, Ops Manager, Accountant — 30-day trusted device period |
| Password Policy | Minimum 8 characters, must include number and special character |
| Account Creation | Director only — no self-registration |
| Account Disable | Director can disable any account instantly — login blocked until re-enabled |
| Offboarding | Director disables account in CRM. Company email deactivated separately. |
| Delete Confirmation | Ops Manager and Directors must type DELETE in capitals to confirm any deletion |
| Audit Trail | Every status change, edit, and deletion is logged — who, what changed, when |
| CSV Export | Directors only — full database export. No CSV access for any other role. |
| Session Logging | Every login, logout, and session duration logged per staff member |
| CSR Data Protection | No CSV download, no select-all, no bulk export for CSRs. Phone numbers visible but API endpoints are rate-limited to prevent automated scraping. All profile views logged in audit trail. |
| order_status_history | Dedicated indexed table for status change history — separate from general audit_log for fast Power BI and alert pill queries |

# 15. UI/UX Rules

⚠ Full UI/UX design to be completed on Day 3 — User Flows. Rules below are locked from Day 1 decisions.

| Item | Detail |
| --- | --- |
| Row colour coding | Orange = ordered not bought. Green = bought. Red = banned. White = new. |
| Edit icon | Inline edit or edit panel — on every order row |
| Delete icon | Requires type-DELETE confirmation. Ops Manager and Directors only. |
| Copy button | One-click copy of pre-formatted WhatsApp message per order row |
| Alert pills | Prominent pills at top of CSR dashboard on login. Clickable — filters to relevant orders. |
| Customer profile | Click customer name/phone → full history panel opens |
| Mobile responsive | All views must work on mobile. Agent portal is mobile-first (V2). |
| No self-registration | Login page only. No signup link. |
| Access disable | Director UI shows active/disabled toggle per staff member |
| Department filter | CSR default view shows only their department orders |

# 16. Expansion and Internationalisation

⚠ V1 is Nigeria-only. Schema must support multi-country from Day 1 to avoid costly migrations later.

## Country-Aware Address Structure

| Item | Detail |
| --- | --- |
| countries table | country_code, country_name, admin_level_1_label, admin_level_2_label |
| admin_level_1 table | Equivalent of Nigerian States — labelled dynamically per country (State / Region / Province) |
| admin_level_2 table | Equivalent of Nigerian LGAs — labelled dynamically per country (LGA / District / Division) |
| UI behaviour | When CSR selects country, form labels update automatically. Nigeria shows State/LGA. Ghana shows Region/District. |

## Other Internationalisation Fields

| Item | Detail |
| --- | --- |
| Phone formatting | Country-code aware. Nigeria = +234. Ghana = +233. Auto-formatted on input. |
| Currency | currency_code field per order. Not hardcoded to Naira (NGN). |
| Timezone | Timezone stored per order based on country. Not hardcoded to Nigerian time. |
| Language | English only in V1. Structure supports localisation in V2. |

# 17. Build Modules and Order

Each module is built in a separate Git branch. Main branch is always stable. No module touches another module's files.

| Module | Branch Name | Dependencies | Key Deliverables |
| --- | --- | --- | --- |
| 1. Database Schema | erp/feature/database-schema | None | All 52 tables, relationships, indexes, seed data |
| 2. Auth System | erp/feature/auth-system | Module 1 | Login, JWT, 2FA, roles, session logging |
| 3. Order Ingestion | erp/feature/order-ingestion | Modules 1-2 | Pabbly webhook, Order ID generation, return customer check |
| 4. CSR Interface | erp/feature/csr-interface | Modules 1-3 | Order database view, status updates, copy button, alert pills |
| 5. Admin Interface | erp/feature/admin-interface | Modules 1-4 | User management, delete, CSV export, audit log view |
| 6. Finance Module | erp/feature/finance-module | Modules 1-4 | Remittance logging, expense tracking, agent ledger, financial dashboard |
| 7. Reporting Dashboard | erp/feature/reporting-dashboard | Modules 1-6 | Director and Ops dashboards, all charts and KPIs, CSR weekly report |
| 8. WATI Integration | erp/feature/wati-integration | Modules 1-4 | Cash Paid triggers, agent notifications, sequence management |
| 9. Polish and Deploy | erp/feature/polish-deploy | All modules | Mobile responsive, performance, VPS deployment, Power BI connection |

⚠ Each Claude Code session begins by reading this SPEC.md file. The session then reads the current module's branch files. No session proceeds without both.

# 18. Additional Features — Added During Spec Week

The following features were identified during Day 3 review and added to the schema. They are fully specced and must be built into the relevant modules.

## 18.1 Stock Adjustments (Inventory Shrinkage)

Table: stock_adjustments. Handles warehouse reality — missing, stolen, damaged, or surplus items discovered during stocktakes.

| Item | Detail |
| --- | --- |
| Problem solved | Phantom stock — system shows items as available but they are physically missing. CSRs assign orders that cannot be fulfilled. |
| Adjustment types | Shrinkage/Missing, Damaged_In_Warehouse, Marketing_Sample, Found/Surplus, Initial_Count_Correction |
| Permissions | Warehouse Coordinator, Ops Manager, Directors |
| Director override | If adjustment pushes available below zero — warn and require Director approval |
| Trigger | AFTER INSERT: UPDATE inventory SET waybill_stock = waybill_stock + NEW.quantity_adjusted |
| Migration | 130+ negative quantity waybill entries import as Initial_Count_Correction records |
| Shrinkage report | Director dashboard shows monthly NGN value of all stock losses |

## 18.2 Agent Ledger (Real-Time Financial Reconciliation)

Table: agent_ledger. Chronological bank statement per agent. Auto-populated by system triggers — no manual entry. Resolves balance disputes instantly.

| Item | Detail |
| --- | --- |
| Problem solved | Agent balance disputes — currently takes Accountant hours to reconstruct manually from multiple sheets |
| Auto-triggers | Cash Paid → debit. Logistics fee logged → credit. Waybill (agent paid) → credit. Remittance logged → credit. |
| Running balance | Calculated by PostgreSQL trigger on every INSERT |
| Default view | Daily summary with expandable rows per day |
| Days outstanding | Today minus last remittance date. Zero balance = Settled. |
| Dashboard widget | Grand total + full agent table with colour coding. Red = 7+ days, Yellow = 3-6, Green = 0-2, Grey = Settled |
| Export | PDF/CSV statement per agent for dispute resolution |

## 18.3 Department Targets (Configurable Conversion Rates)

Table: department_targets. Replaces hardcoded 70% planned sales rate with configurable targets per department. Directors only can update.

| Item | Detail |
| --- | --- |
| base_conversion_rate | Minimum acceptable rate per department. Flags underperformance. |
| target_conversion_rate | Aspirational rate — strong performer benchmark |
| planned_sales_rate | Used for Planned Sales on CSR weekly report. Was hardcoded 70%. |
| effective_from | Historical reports use rate active at that time |
| CSR report | Planned Sales = total orders x planned_sales_rate per department |

## 18.4 Combined Weekly Report — All 10 Sections

Replaces the current manual process: extract figures from Google Sheets → type into MS Word → convert to PDF → email. In the ERP this is one-click PDF generation from live data. Estimated time saving: 2-3 hours per week across the team.

| Item | Detail |
| --- | --- |
| Section 1 — Team Performance Summary | Conversion rate, total orders, total sales, sales gap vs target. Source: orders + department_targets. |
| Section 2 — CSR Performance Table | Per CSR: orders, sales, conversion rate, benchmark status, planned sales. Source: orders + csr_performance_monthly + department_targets. |
| Section 3 — Individual CSR Breakdowns | Per product per CSR: all status columns. CSR Skipped and Interested flagged red if > 0 at period end. Failure reasons and complaints pulled automatically. Also used as the CSR Personal Report (Tab 3 in CSR Reports screen). |
| Section 4 — Inventory and Stock Movement | Running balance per product. Dispatches, returns, waybill movements, trashed items, stock adjustments within the period. Source: inventory + goods_movement + waybill_expenses + trashed_items + stock_adjustments. |
| Section 5 — Returns and Complaints | Complaints grouped by product, type, resolution, cost. Source: complaints + orders + failure_reason_codes. |
| Section 6 — Agent Performance | Per agent: orders, sales, pending, abandoned, balance, days outstanding. Includes current running_balance and days outstanding from agent_ledger. |
| Section 7 — Financial Summary | Revenue, expenses breakdown (ads, procurement, shipping, logistics), profit/loss, net margin %, CPO, CPS. Source: orders + all expense tables. |
| Section 8 — Remittance Report | Amount to be remitted, amount remitted, outstanding balance per agent. Source: agent_remittance + agent_ledger. |
| Section 9 — Cash Flow Table | Manual entry by Accountant. Providus Inflow/Outflow/Comments, Moniepoint Inflow/Outflow/Comments, Accountant Notes. Generate button blocked until Accountant saves this section. |
| Section 10 — Any Other Business | Manual free text entered by Ops Manager before PDF generation. |
| Accountability columns | CSR Skipped and Interested highlighted red if above zero at end of reporting period. Zero is the expected value. |
| Generate button rule | Generate Full Report button only activates when cash_flow_logged = true (Accountant has saved Section 9). |
| PDF output | Jamisan-branded. All 10 sections. Stored to Google Drive. Link saved in weekly_reports table for historical reference. |

## 18.5 Vendors Table

Tracks all third-party suppliers and service providers that support operations. Separate from agents who handle last-mile delivery. Vendors supply goods, materials, or logistics services to Jamisan directly.

| Item | Detail |
| --- | --- |
| vendor_type | Shipping Agent, Warehouse Agent, Packaging Supplier, Print Supplier, Other — free text to allow new categories over time |
| Contact fields | name, phone_1, phone_2, address, city, state (admin_level_1), LGA (admin_level_2), country |
| comments | Freeform description of the service this vendor provides |
| Permissions | Ops Manager and Directors can add and edit vendors |
| Separation from agents | Agents handle last-mile delivery. Vendors supply goods and services to Jamisan directly. |
| Examples | Shipping Agent (international freight), Warehouse Agent (storage), Packaging Supplier (packing sacks), Print Supplier (printed courier bags) |

# 19. CSR Interface — Final UI/UX Specification (v3 — Wireframe Locked)

Design foundation: Airtable-style grid. This spec is the design system for all other modules. Every other role inherits the sidebar, colour palette, grid pattern, tab pattern, and panel pattern from this module.

⚠ Design inspiration: Airtable CRM grid (see wireframe slide 2). Mockups built in Adobe Fireworks and Photoshop by Director. Purple annotations in wireframe = instructions only, not design elements.

## 19.1 Login Screen — Locked

| Item | Detail |
| --- | --- |
| URL | Hosted at app.jamisan.com |
| Layout | Full black background. Centered dark card with subtle border. Jamisan logo with orange A mark at top. |
| Fields | Email address or username (accepts both — e.g. foluke.a or email). Password with lock icon. |
| Login button | Full-width orange button. |
| Forgot password link | Opens modal: 'If you have forgotten your password, username or email address, kindly reach out to the operations manager.' Orange header bar, X close button. |
| No signup link | Director creates all accounts. No registration shown. |

## 19.2 Global Shell — Locked

| Item | Detail |
| --- | --- |
| Left sidebar expanded | Rich black. Jamisan logo + white wordmark in header. Red circular toggle with white chevron pointing LEFT when expanded. Active item = white text + icon. Inactive = muted orange/grey. Settings gear bottom anchored. |
| Left sidebar collapsed | Icons only strip. Red circular toggle with white chevron pointing RIGHT. Maximises grid space. |
| Bottom bar | Fixed footer inside sidebar. Shows employee avatar (photo if uploaded, else initial), First Name + Last Initial (e.g. Faith A.), Logout icon to right. |
| Avatar | Photo if uploaded by employee. Initial circle if not. |
| Toast notifications | Top right. Green = success. Red = error. Auto-dismisses 3 seconds. |

## 19.3 Workspace Navigation — Level 1 (Top Bar)

Orange underline bar appears beneath active item. Clicking any item switches the workspace without page reload.

| Item | Detail |
| --- | --- |
| DATABASE | Primary master grid. Default view on login. Where CSRs spend 90% of their time. |
| SCHEDULED | Dedicated workspace for Scheduled and Committed Scheduled orders only. |
| AGENTS | Internal agent directory — hub addresses, phone numbers, WhatsApp group links. CSRs look up agents here, especially new staff. |
| CONTACTS | Internal company employee directory. |
| PERFORMANCE | CSR personal metrics and team leaderboard. |

## 19.4 Workspace Navigation — Level 2 (Hygiene Tabs)

Tab bar sits above the grid. Active tab = white background. Inactive = muted orange. Red circular badge shows count if above zero. Clicking filters grid instantly — no page reload.

| Item | Detail |
| --- | --- |
| All | All orders newest to oldest. No time restriction. No badge count. |
| Skipped | Orders still at Interested status. Excludes last 24 hours (fresh orders). Shows 25 hours to 1 week ago only. If CSR has done their job, Interested should clear within 24 hours. |
| No Comments | Orders with blank Comments field. Now to 1 week ago. |
| Pending | Orders with Pending status. Now to 1 week ago. |
| No Logistics Fee | Cash Paid orders with logistics_fee = 0 or null. Up to 3 months ago. |
| No Date Paid | Cash Paid orders with date_paid empty. No time limit. |
| Abandoned | Orders with Abandoned status. Now to 1 week ago. |
| Try Again | Orders tagged Not Picking Calls, Unreachable, Call Back. Now to 72 hours ago. |
| Auto-abandon rule | Any Pending order sitting for exactly 72 hours (3 days) is automatically switched to Abandoned by a cron job. No human input required. |

## 19.5 Workspace Navigation — Level 3 (Action Bar)

| Item | Detail |
| --- | --- |
| Legend | Popup explaining the traffic light colour coding system. |
| Only Me | Focus mode toggle. When active: button becomes blue pill with white X to exit. Icon becomes open eye, text turns white. Filters grid to logged-in CSR's orders only. |
| Filter | Airtable-style multi-condition master filter panel. Structure: Where / And / Or + [Field dropdown] + [Operator dropdown: contains, is, etc.] + [Value input] + [Delete row icon]. Add condition and Add condition group at bottom. Copy from another view option. |
| Color | Rapid filter dropdown to show only Green, Red, or Orange rows. |
| Search | Expandable text field for phone number or Order ID search. |
| Sort | REMOVED — column header funnel + master filter + Color button covers all sorting needs. |
| New | Top right. Jamisan Gold button. Opens blank slide-out panel to manually create new order (Workflow B). |

## 19.6 Workspace Navigation — Level 4 (Grid Column Headers)

| Item | Detail |
| --- | --- |
| Frozen headers | Column headers are sticky — remain visible during vertical scroll. |
| Column filter | Every column header has a funnel icon [▽] for instant column-level filtering — same pattern as Google Sheets. |
| Horizontal scroll | Enabled — all 17 columns visible by scrolling right. |

## 19.7 Main Data Grid — 17 Columns

| Item | Detail |
| --- | --- |
| Pagination | Default 150 rows per page. Adjustable up to 1000. Navigation: first, previous, page numbers, next, last. |
| Default sort | ordered_at DESC — newest first. Lead decay is real in COD. |
| Col 1 — # | Row count. Locked. Not editable. |
| Col 2 — Order ID | Primary key. Locked. Clicking opens slide-out detail panel. |
| Col 3 — CSR | Locked for CSRs. Editable ONLY by Ops Manager/Director via dropdown. |
| Col 4 — Date | Creation date. Locked. |
| Col 5 — DFO | Days From Order. Locked. Auto-calculates: today minus creation date. |
| Col 6 — Name | Editable inline. |
| Col 7 — Phone Number | Editable inline. Clickable — WhatsApp on desktop, call on mobile. |
| Col 8 — Product Name | Editable inline. |
| Col 9 — Colour | Editable inline. |
| Col 10 — Price | Editable inline. |
| Col 11 — State | Inline dropdown. |
| Col 12 — LGA | Inline dropdown. |
| Col 13 — Agent | Inline dropdown — filtered by state. |
| Col 14 — Status | Colour-coded inline dropdown. |
| Col 15 — Comments | Editable inline — 30-char truncated preview. Full text in slide-out panel. |
| Col 16 — Date Paid | Editable inline. Blank until Cash Paid. |
| Col 17 — Sex | Editable inline. |

## 19.8 Traffic Light System — Database Triggers

On every new order, system checks Phone Number, Other Number, and Email against entire historical database.

| Item | Detail |
| --- | --- |
| 🔴 Red row — BAN PROTOCOL | Match found AND any previous order has status = Banned. New row turns deep red. New order status forced to Banned automatically. |
| 🟡 Yellow row — WARNING | Match found AND previous orders exist BUT none of them are Cash Paid. Customer has ordered before but never paid. |
| 🟢 Green row — VIP | Match found AND at least one previous order has status = Cash Paid. Row turns bright green with white text. |
| ⚪ White row — NEW | No match found. Brand new customer. No history. |

## 19.9 Slide-Out Detail Panel

Triggered by clicking Order ID or New button. Covers approximately 75% of screen from right side. Grid remains visible on left.

| Item | Detail |
| --- | --- |
| Top bar — Up/Down chevrons | Navigate to previous/next order without closing panel. Hidden if at top or bottom of list. |
| Top bar — Save | Manual save button. System also auto-saves when user clicks out of a field. Shows 'Saving...' during auto-save. |
| Top bar — Copy Order | Copies Name, Phone, Address, Product, Price to clipboard in WhatsApp-ready format for agent group chat. |
| Top bar — Editing Mode | Red status text. Changes to Saving... during auto-save. |
| Top bar — Collapse/Expand icon | < collapses right intelligence panel. > expands it. Allows full-width left form when needed. |
| Top bar — X | Closes slide-out panel. |
| Fixed order summary | Read-only header: Order #10000 for Ohambele (FJAMG1271) - DFO (3 Days). Sub-header: Order ID - Customer Name (time ¦ date). |

## 19.10 Detail Panel — Workflow A (Editing Existing Order)

Designed for live follow-up calls. Fields ordered to match the natural conversation flow.

| Item | Detail |
| --- | --- |
| Zone 1 — Contact and Action | Phone Number, Other Number, Status dropdown, Comments (large text area). |
| Zone 2 — Routing | Agent dropdown + chain link icon beside it. Clicking link icon opens state's Agent Distribution Strategy file in new tab. |
| Zone 3 — Admin | Date Paid (calendar picker), Product Price. |
| Zone 4 — Location | State, LGA, City, Address. |
| Zone 5 — Cargo | Main Product, Quantity, Order Bump dropdown (None by default — selecting product reveals Bump Product and Bump Qty). Logistics Fee. |
| Zone 6 — Bottom | Sex, Email. |

## 19.11 Detail Panel — Workflow B (Creating New Order)

Triggered by New button. Designed for raw data entry from a WhatsApp chat screenshot.

| Item | Detail |
| --- | --- |
| Zone 1 — Trigger | Phone Number (entering triggers DB lookup — auto-fills Name and previous State if customer found), Other Number, Name. |
| Zone 2 — Cargo | Main Product, Quantity, Product Price, Order Bump mechanics. |
| Zone 3 — Destination | State, LGA, City, Address. |
| Zone 4 — Routing | Agent dropdown + strategy link icon, Logistics Fee. |
| Zone 5 — Outcome | Status, Comments. |
| Zone 6 — Admin | Sex, Email, Date Paid. |

## 19.12 Detail Panel — Right Intelligence Panel

| Item | Detail |
| --- | --- |
| Part A — Snapshot | Total Orders (lifetime), Cash Paid Orders (lifetime), Delivery Success Rate (Cash Paid ÷ Total Orders %), Total Lifetime Value (₦ sum of all Cash Paid orders). |
| Part A — Behavioural Tags | Dynamic coloured pills e.g. Verified Buyer (green dot). Driven by customer_tag field. |
| Part A — Feed | Vertically scrollable timeline of previous order cards — product bought/rejected and CSR comments per order. |
| Part B — Calculated Fields | Read-only developer verification section. Shows: Assigned Weekday, System Log Time, Last Modified Timestamp, API Round-Robin Batch ID. Not for CSR use — confirms calculations are running correctly. |
| Collapse behaviour | Right panel can be collapsed to give left form full width. Expand icon in top bar restores it. |

# 19.13 Gap Fixes — UI Elements Added After Full Spec Review

⚠ These four UI elements were identified as gaps during cross-referencing of the Day 1/2 spec against the UI/UX sprint. All are now locked.

## Gap 1 — Weekly Report Generator Screen

The combined weekly report replaces a 2-3 hour manual process. A dedicated screen is needed for manual text input before PDF generation.

| Item | Detail |
| --- | --- |
| CSR — Generate My Report | Tab 3 in the CSR Reports screen. Step 1: date range (defaults to last Friday to this Thursday). Step 2: Any Other Business text area. Step 3: Generate My Report button. Downloads Section 3 PDF — product breakdown, unresponsive list, failed/returns auto-pulled. CSR sends manually via email. |
| Ops Manager — Generate Full Report | Dedicated screen in Ops Manager Reports section. Shows all 10 sections in preview. Manual text areas: Any Other Business (Ops Manager fills). Accountant Notes section shows as pending until Accountant fills it. Generate Full Report button only activates when Accountant Notes is filled. |
| Accountant — Weekly Report Inputs | Section 9 of the Ops Full Report. Sub-section in Accountant Finance module. Fields: Providus Inflow (₦), Providus Outflow (₦), Providus Comments, Moniepoint Inflow (₦), Moniepoint Outflow (₦), Moniepoint Comments, Accountant Notes text area (mandatory). Clicking Save sets cash_flow_logged = true — clears Pending Actions reminder and enables the Generate button for Ops Manager. |
| PDF output | Jamisan-branded. Accountability columns (CSR Skipped, Interested) flagged red if above zero. Scheduled column combines Committed Scheduled and Committed Immediate. |

## Gap 2 — Lessons Learned in CSR Sidebar and Director Approval Queue

| Item | Detail |
| --- | --- |
| CSR sidebar item | 🧠 Lessons Learned added to CSR left sidebar between Inventory and Complaints. Read-only for CSRs — shows Published lessons only. Searchable by category and keyword. Any staff can click Submit a Lesson to propose a new entry. |
| Submit a Lesson form | Title, category dropdown (from lesson_categories), content text area. Submits with status = Pending. CSR sees confirmation: Your submission is pending Director review. |
| Director approval queue | In Director Approvals and Administration panel — Pending Submissions section. Shows: title, category, submitted by, submission date. Director clicks Review — slide-out opens with full content. Two buttons: Publish as Official (status → Published) and Reject with Reason (mandatory text field). Rejected submissions notify the submitter. |
| Published lessons | Visible to all staff in their Lessons Learned sidebar item. Searchable, filterable by category. |

## Gap 3 — Vendors Interface

| Item | Detail |
| --- | --- |
| Ops Manager sidebar | Vendors directory added as a sidebar item alongside Agents. Shows: Name, Type, Phone 1, Phone 2, State, Comments. Ops Manager can add and edit vendor profiles. |
| Accountant procurement form | Vendor field in the procurement expense entry form is a dropdown linked to the vendors table — not a free-text field. Chain link icon beside the dropdown opens the vendor's full profile in a slide-out for reference. |
| Vendor types shown | Shipping Agent, Warehouse Agent, Packaging Supplier, Print Supplier, Other — from vendor_type field. |

## Gap 4 — Department Targets Settings Panel (Director)

| Item | Detail |
| --- | --- |
| Location | Director Approvals and Administration panel — Settings sub-section. |
| Department selector | Toggle between Beauty and Gadgets. |
| Editable fields per department | Base Conversion Rate % (minimum acceptable), Target Conversion Rate % (strong performer benchmark), Planned Sales Rate % (used for Planned Sales calculation on CSR report — was hardcoded 70% in Google Sheets). |
| Effective From | Date picker. Changes take effect from this date. Historical reports use the rate active at report time — never retroactively changed. |
| Current vs previous | Shows current active values alongside input fields so Director can see what they are changing before saving. |
| Save | Logs change in audit_log with Director user_id, old values, new values, effective_from date. Confirmation toast: Department targets updated successfully. |

## 18.6 Lessons Learned — Knowledge Base

Centralises tribal knowledge under strict executive oversight. All staff can submit and read published lessons. Only Directors can publish or reject. Prevents knowledge living in WhatsApp chats and individual heads.

| Item | Detail |
| --- | --- |
| Purpose | Searchable database of approved sales scripts, logistics warnings, CRM SOPs, and fraud prevention tactics |
| Who can submit | Any staff member |
| Who can read | All staff — Published lessons only |
| Who can publish | Directors only — no peer upvotes, no staff approval |
| Publishing pipeline | Staff submits → status = Pending → Director reviews → Publish as Official or Reject with mandatory reason |
| Categories | Managed via lesson_categories lookup table. Directors add new categories. Starting set: Sales Script, Logistics Warning, CRM SOP, Fraud Prevention, Other |
| Category design | Fixed dropdown from lookup table — prevents freeform drift. Director-managed over time. |
| Search | Full-text search on title, content, and category for all Published lessons |
| Tables | lesson_categories (Section 20) + lessons_learned (Section 20) — 55 total tables |

## 18.7 HR Module

Secure access control, payroll data preparation, and digital punch-clock reporting.

| Item | Detail |
| --- | --- |
| Employee grid | All employees with role assignments. HR and Directors can assign or revoke RBAC roles. |
| Onboarding | Director creates account → username auto-generated (firstname.lastinitial) → temporary password sent to employee email |
| Offboarding | Director sets is_active = false → immediate lockout → all active sessions invalidated instantly → audit log entry created |
| Staff reports — access | Visible to HR, Directors, and Ops Manager only. Not visible to the employee themselves. |
| Staff reports — data | Login timestamps (session_log.login_at), logout timestamps (session_log.logout_at), idle time (session_log.last_active_at updated on every API request), daily order volume, daily audit activity count |
| Idle time tracking | last_active_at field added to session_log. Application updates on every user API request. Idle = gap between last_active_at and next action. |
| Payroll preparation | HR pulls payroll records, commission calculations, and bonus logs for Director approval before payment |
| Tables used | users, roles, employee_profiles, session_log (+ last_active_at), payroll, audit_log, weekly_bonus_log |

# 20. Ops Manager Interface — UI/UX Specification

The Ops Manager is the air traffic controller of the operation. UI philosophy: high-alert, exception-based management. The system aggressively flags what is broken so the Ops Manager does not have to search for it.

## 20.1 Global Shell — Inherits CSR Design System

Same rich black sidebar, same toggle behaviour, same toast notifications, same global shell as CSR module. RBAC unlocks a different suite of tools.

| Item | Detail |
| --- | --- |
| Left sidebar items | Command Center (default), Master Orders, Agent Remittances, Staff Roster, Audit and Exceptions |
| Command Center top nav | LIVE DASHBOARD (default), ESCALATIONS |
| On Break toggle | Bottom left of sidebar next to CSR name and avatar. Coffee cup icon ☕. When clicked: entire bottom bar turns amber, text changes to On Break — click to resume. Applies to CSR role only — not Ops Manager. |

## 20.2 CSR Status System — Locked

| Item | Detail |
| --- | --- |
| 🟢 Active | Any CRM action within last 20 minutes. Receives leads from Pabbly assignment. |
| 🟡 Away — Auto | No CRM action for 20 to 45 minutes. Shows on Ops Manager Live Floor. |
| 🟡 Away — Manual | CSR clicks On Break toggle. Status flips immediately without waiting for timer. |
| 🔴 Offline | Logged out or no CRM action for more than 45 minutes. |
| Status source | last_active_at field on session_log table. Updated on every API request from the user. |
| Round-Robin assignment | Pabbly assigns CSRs at ingestion as normal — no status check at Pabbly level. If a CSR is Away and receives leads, Ops Manager bulk reassigns manually using the Live Floor panel. |
| Away timestamp | Staff Roster shows exact timestamp when CSR went Away — Ops Manager can distinguish a 15-minute lunch from a 2-hour disappearance. |

## 20.3 Command Center — Live Dashboard

F-shape reading pattern. Most critical business risks at the top. Filters: Today/date range, All Departments.

| Item | Detail |
| --- | --- |
| Critical Alerts row | Three alert cards at top: Floating Cash (₦ total across agents), Stale Deliveries (orders with no status update for 96+ hours), CSR Idle Alerts (count of offline CSRs during shift). |
| Top 5 Agent Debtors widget | Left panel. Agent name, unremitted ₦, oldest debt in days. Clicking any agent routes directly to Agent Remittances sidebar module filtered to that agent. Clicking View Full Agent Ledger opens full agent remittances view. |
| Live Floor — CSR Performance | Right panel. CSR Name, Live Status (🟢/🟡/🔴), Leads Handled today, Conversion Rate, Away timestamp if applicable. Reassign Leads button. |
| Dashboard purpose | Fire alarm — shows immediate threats only. Full detail lives in sidebar modules. |

## 20.4 Command Center — Escalations Tab

| Item | Detail |
| --- | --- |
| Banned Overrides | Orders escalated via CSR Request Unban button. Shows CSR's mandatory explanation. Ops Manager clicks Unban User to release order. |
| Zero Fee Approvals | Orders where CSR attempted Cash Paid with ₦0 logistics fee. Ops Manager reads comment and clicks Approve. |
| Flag for Ops | General escalation raised by CSR with mandatory reason code: Fraud Suspected, Agent Refusing Pickup, Wrong Item Shipped, or other approved codes from escalation_reason_codes table. |
| Resolution | Every escalation requires Ops Manager action — Approve, Reject, or Reassign. Cannot be left open. |

## 20.5 Master Orders — God-View Grid

| Item | Detail |
| --- | --- |
| Base | Same 17-column grid as CSR but with additional Override Status column. |
| CSR column | Editable dropdown for Ops Manager and Directors. Locked for CSRs. |
| Override Status column | Force Status, Unban User, Approve Zero Fee — role-restricted actions. |
| Bulk reassign | Select multiple rows, use bulk-action dropdown to change CSR. Used when a CSR goes Away with unworked leads. |
| Export button | Top right. CSV export — Directors only. |
| Tabs | All, Escalations (count badge), Banned Overrides (count badge), Zero-Fee Approvals (count badge). |

## 20.6 Slide-Out Panel — Ops Manager Differences

| Item | Detail |
| --- | --- |
| CSR field | Editable dropdown — Ops Manager can reassign order to any CSR. |
| Right panel toggle | Ops Manager has additional Audit Trail tab in right panel alongside Customer History. Shows forensic log: timestamp, field changed, old value, new value, user who changed it. |
| Escalation actions | Unban User button and Zero Fee Approve button visible in panel if order is in escalation state. |

## 20.7 Agent Remittances Module

| Item | Detail |
| --- | --- |
| Purpose | Full ledger of all agents with unremitted cash. Daily summary with expandable rows per agent. |
| Ops Manager action | Clicks Clear Debt — creates new row in agent_remittance with status = Pending_Bank_Verification. Removes red alert from dashboard. |
| Accountant action | Logs in, matches against actual bank statement, clicks Verified and Cleared to finalise. |
| Two-step rationale | Person managing agents cannot be same person balancing company bank account. Ops logs, Accountant verifies. |
| Colour coding | Red = 7+ days outstanding, Yellow = 3-6 days, Green = 0-2 days, Grey = Settled. |

## 20.8 Staff Roster Module

| Item | Detail |
| --- | --- |
| Purpose | Live performance and capacity matrix. Dense read-only grid. |
| Column 1 | CSR Name and Live Status (🟢/🟡/🔴) with Away timestamp if applicable. |
| Column 2 | Shift Start Time — first login of the day from session_log. |
| Column 3 | Fresh Leads Assigned Today — orders created today assigned to this CSR. |
| Column 4 | Leads Touched — orders where first_contact_at IS NOT NULL, meaning CSR actively called or worked the lead. |
| Column 5 | Current Conversion Rate — today's Cash Paid divided by today's total orders. |
| Column 6 | Hygiene Counts — count of this CSR's orders in each hygiene tab (Missing Logistics, Pending, CSR Skipped, No Date Paid). |
| Column 7 | Last Activity — exact timestamp of last CRM action from last_active_at. |
| Ops value | Uche can instantly see if a CSR has capacity for more leads or is bottlenecked, and act without a WhatsApp message. |

## 20.9 Audit and Exceptions Module

| Item | Detail |
| --- | --- |
| Stock shrinkage | Warehouse Coordinator submits shrinkage log → surfaces in Audit and Exceptions feed. Ops Manager investigates, clicks Authorize Write-off to deduct from database and notify Accountant. |
| Audit log viewer | Searchable by user, action, date range, order ID. Full forensic trail. |
| Exception feed | All rule-breaking events — unauthorized price changes, duplicate orders, Pabbly reconciliation discrepancies — surface here. |

## 20.10 Escalation Schema — New Tables

| Item | Detail |
| --- | --- |
| escalation_reason_codes | Lookup table. Director-managed. Starting values: Banned_Customer_Unban_Request, Fraud_Suspected, Agent_Refusing_Pickup, Wrong_Item_Shipped, Zero_Fee_Approval_Request, Other. |
| order_escalations | Links order_id, reason_code_id, raised_by (CSR user_id), raised_at, resolved_by (Ops Manager user_id), resolved_at, resolution_action, resolution_notes. |
| agent_remittance status | Existing table gains status field: Pending_Bank_Verification, Verified_Cleared. Also gains logged_by for Ops Manager user_id. |

# 21. Director Interface — UI/UX Specification

The Director dashboard replaces Power BI entirely. UI philosophy: Interactive God-View. High-contrast data visualisation. Every number is a live query from the PostgreSQL database. Two Directors — dashboard always shows full company view, never personalised.

## 21.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar access | All modules unlocked — CSR Workspace, Ops Command Center, Master Orders, Agent Remittances, Staff Roster, Audit and Exceptions, HR, Finance, Inventory, Complaints, Lessons Learned, Settings |
| Default landing | Executive Summary — Financial Hero section |
| 2FA | Required on login. 30-day trusted device period. |
| Export button | Top right. WYSIWYG PDF export of current filtered view. Also offers Download Raw Data CSV for Accountant to use in QuickBooks or Xero. |

## 21.2 Persistent Executive Filter Bar

Sticky top header. Changing any filter reloads all charts cleanly from the server. One source of truth. No cross-filtering in V1 — global filters only.

| Item | Detail |
| --- | --- |
| Date Range | Today, This Week, This Month, Q1, YTD, Custom range |
| Department/Niche | All, Beauty, Gadgets |
| State | All, Lagos, Abuja, Rivers, etc. |
| Agent | All, or specific agent |
| V1 behaviour | Changing any filter triggers full server re-fetch. All charts reload with clean data. No partial state. |
| V2 enhancement | Cross-filtering — clicking a bar in one chart filters all other charts. Deferred because multi-variable state management across independent charts is too risky in V1 and can corrupt data silently. |

## 21.3 Financial Hero Section

Sits directly below the filter bar. First thing the Director sees on login.

| Item | Detail |
| --- | --- |
| Gross Revenue | SUM of orders.price WHERE status = Cash Paid. Count of sales shown beneath. |
| Total Expenses | SUM across ad_expenses + procurement_expenses + waybill_expenses + expenses tables for the period. |
| Net Profit | Gross Revenue minus Total Expenses. Colour coded — green positive, red negative. |
| Expense breakdown | Four sub-cards: Ads (ad_expenses), Procurement (procurement_expenses), Shipping (waybill_expenses), Logistics (logistics fees from orders). |
| CPO — Cost Per Order | Total Expenses ÷ Total Orders. Computed at query time, not stored. |
| CPS — Cost Per Sale | Total Expenses ÷ Total Cash Paid Orders. Computed at query time. More meaningful than CPO in COD because many orders never convert. |
| Final Conversion Rate | Cash Paid ÷ Total Orders × 100. Shown beneath CPS for context. |
| Revenue source | Cash Paid only. Cash Remitted excluded. Matches spec decision from Day 1. |

## 21.4 Analytics Engine — Three Tabs

Lower half of dashboard. Charts are independent static readouts in V1. Global filter bar drives all filtering. Chart types confirmed from Director's existing P&L Excel sheet.

| Item | Detail |
| --- | --- |
| Tab A — Sales Funnel and Demographics | Master Funnel waterfall: Raw Orders → Dropped Off → Abandoned → Cash Paid Sales → Final Conversion Rate. Conversion by Sex donut: Male, Female, Undefined (Undefined shown as third segment — not hidden). Conversion Rate by Day of Week horizontal bar chart. |
| Tab B — Team Performance | CSR Leaderboard combo chart: Valid Orders (bar) vs Conversion Rate (line). Agent Delivery Rate combo chart: Total Assigned (bar) vs Success Rate (line). Links to Full Staff Audit Log and Export Agent Performance PDF. |
| Tab C — Product and Geography | Orders and Conversion by State horizontal bar. Product Winners combo chart. Revenue per product per month table — matches P&L product-level row structure. Order Source breakdown — which landing page or channel is driving orders. |
| Net P/L line chart | Monthly trend line showing Net Profit/Loss trajectory. Matches NET PROFIT/LOSS chart in Director's Excel P&L. Critical for seeing trajectory at a glance. |
| Sales vs Expenses combo chart | Total Sales (blue line) vs Total Expenses (red line) per month. Matches TOTAL SALES and TOTAL EXPENSES chart in Director's Excel. Shows revenue-expense gap trend. |
| Expense breakdown donut chart | Percentage of each expense category. Matches Director's existing Excel donut chart. Categories: Procurement, Advertising, Salary, Shipping, Subscriptions, Stationery, Media, Equipment, WayBill, and all other expense_categories. |
| Chart placement | Net P/L line chart and Sales vs Expenses combo sit in the Financial Hero section below the KPI cards. Expense donut sits alongside. Three analytics tabs below. |

## 21.5 Approvals and Administration Panel

Dedicated section for Director-only operational duties. Surfaces items that require Director action. Separate from the analytics engine.

| Item | Detail |
| --- | --- |
| Stock adjustment approvals | Adjustments that would push available stock below zero require Director sign-off before trigger fires. |
| Lessons Learned queue | Pending submissions awaiting Director review. Publish as Official or Reject with mandatory reason. |
| Department targets | Set and update base_conversion_rate, target_conversion_rate, planned_sales_rate per department. Changes logged in audit trail with effective_from date. |
| User account management | Directors and HR Managers can create, disable, and manage user accounts. |
| Pabbly reconciliation alerts | Daily CRM vs Pabbly order count discrepancies surface here for Director review. |
| Backup log status | pg_dump success/failure status. Failed backup triggers email alert and appears here. |
| Escalation_reason_codes | Director manages this lookup table — add new escalation categories as business evolves. |
| Lesson_categories | Director manages this lookup table — add new knowledge base categories. |

## 21.6 Export Engine

| Item | Detail |
| --- | --- |
| WYSIWYG PDF | Exports exactly what is currently visible on screen — current filter state, hero numbers, funnel, tab data. Jamisan-branded. |
| Raw Data CSV | Exports the sanitised rows used to generate the current charts. Accountant can plug directly into QuickBooks or Xero. |
| Scope | Export reflects active filters. If filtered to Beauty + This Month, export contains only that data. |

## 21.7 Director Order Access

| Item | Detail |
| --- | --- |
| Grid access | Full access to God-View grid — same as Ops Manager plus all override capabilities. |
| Order editing | Can edit orders directly via slide-out panel. Rarely used but always available. |
| Audit trail | Every Director edit logged in audit_log with timestamp and previous value. |

# 22. Accountant Interface — UI/UX Specification

The Accountant's world is almost entirely within the Finance module. UI philosophy: ledger-style density. Double-entry verification and chronological financial logging. Landing page is always Pending Actions — task-first, not chart-first.

## 22.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar items | Pending Actions (default), Core Financials, Remittance Clearing, Marketing and Ads, Procurement and Waybills, Payroll and Admin |
| Landing page | Pending Actions dashboard — shows outstanding items requiring Accountant action today |
| Order grid access | Read-only. Can view all orders. Cannot edit any field. |
| 2FA | Required on login — Accountant handles financial data |

## 22.2 Pending Actions Dashboard

Landing screen on every login. Each card shows a count. Clicking navigates to the relevant module. Clean day = all zeros.

| Item | Detail |
| --- | --- |
| Unverified Remittances | COUNT(agent_remittance WHERE status = Pending_Bank_Verification). Red if 3+, Orange if 1-2, Green if 0. |
| Unpaid Payroll | COUNT of staff whose payroll for the current period is calculated but payment_date is null. |
| Missing Expense Entries | Configurable reminder — prompts to log weekly ad spend or recurring expenses if not yet entered. |
| Cash Flow Not Logged | Reminder to enter Providus and Moniepoint bank inflows/outflows for weekly report. |

## 22.3 Remittance Clearing — The Vault

Two-step verification. Ops Manager logs cash extracted from agent. Accountant verifies against actual bank statement.

| Item | Detail |
| --- | --- |
| Pending table columns | Log Date, Agent Name, ₦ Expected, Logged By (Ops Manager), Bank Ref / Ops Note, Verify Match button |
| Verify Match flow | Clicking opens slide-out panel. System asks for actual deposited amount. Accountant enters real figure. System auto-calculates variance (actual minus expected). |
| Variance handling | If variance exists: Accountant selects reason from remittance_variance_reason_codes (Agent Shortage, Bank Charges, Partial Payment, Transfer Error, Overpayment). Clicks Confirm Clearance. |
| Auto-routing | Actual amount hits Gross Revenue only after Accountant clicks Verified and Cleared — not on Ops Manager logging. Agent_ledger Cash_Remitted credit fires on UPDATE when status = Verified_Cleared. Shortage auto-routes to Financial Losses expense category. Books balance automatically. |
| Notification | Variance triggers notification to Ops Manager and Director: agent name, expected amount, actual amount, shortage amount, reason code. |
| Variance outcome | 🟢 Fully Reconciled = zero variance. 🟡 Reconciled with Shortage = negative variance. 🔵 Reconciled with Overpayment = positive variance. |
| Cleared archive | Read-only table below pending. Shows Clear Date, Agent, ₦ Cleared, ₦ Variance, Cleared By, Status. |
| Bank reference | Accountant adds bank transfer reference number on verification for audit trail. |

## 22.4 Marketing and Ads Module

| Item | Detail |
| --- | --- |
| Purpose | Log Facebook and TikTok ad spend so Director CPO and CPS calculations are accurate and live. |
| Columns | Date, Platform, Campaign Name, Product, Amount Spent, Payment Method, Logged By, Receipt Link |
| Receipt field | Google Drive link — Accountant uploads screenshot from Ads Manager to Google Drive, pastes shareable link into receipt_url field. Clicking opens receipt in new tab. |
| Add Spend form zones | Zone 1: Category + Date. Zone 2: Amount + Payment Method (Company Card, Bank Transfer, Petty Cash). Zone 3: Product + Platform + Campaign Name. Zone 4: Description + Receipt URL. |
| ERP impact | The moment Accountant saves an ad expense, Director dashboard recalculates CPO and CPS automatically. No manual spreadsheet required. |

## 22.5 Procurement and Waybills Module

| Item | Detail |
| --- | --- |
| Procurement tab | Log Alibaba and supplier purchases. USD and NGN stored. Exchange rate tracked per purchase for accurate FX history. Receipt URL field for invoice link. |
| Who logs procurement | Accountant or Ops Manager — both have access. |
| Waybills tab | Log cost of every inter-state dispatch. Columns: Date, Origin, Destination Agent, Cargo, Transport Cost, Payment Method, Status. |
| Payment methods | Company Paid (HQ pays courier), Agent to Pay and Deduct (agent pays on delivery and deducts from remittance), Petty Cash. |
| Agent to Pay and Deduct | Selecting this triggers automatic credit entry in agent_ledger (Waybill_Paid_By_Agent transaction type). Agent balance reduced automatically — no manual adjustment needed, no WhatsApp disputes. |
| Waybill receipt | Google Drive link to transport receipt or invoice. |

## 22.6 Payroll and Admin Module

| Item | Detail |
| --- | --- |
| Payroll calculation | Auto-calculates base salary + commission from csr_performance_monthly per staff per period. Weekly bonuses from weekly_bonus_log included. |
| Director approval gate | Payroll batch cannot be marked as paid without Director approval. Accountant prepares, Director authorises, Accountant executes. |
| Payment logging | After external bank transfer: logs payment_date, payment_method, bank reference, currency_code. |
| Admin expenses | Office costs, software subscriptions (WATI, Pabbly), miscellaneous. All with receipt URL field. |
| Taxes | Log tax payments and obligations with receipt URL. |

## 22.7 Receipt Storage — All Expense Tables

| Item | Detail |
| --- | --- |
| Method | Google Drive link — no file upload to VPS. Accountant uploads to their Google Drive, copies shareable link, pastes into receipt_url field. |
| Tables with receipt_url | expenses, procurement_expenses, ad_expenses, waybill_expenses |
| V1 behaviour | Simple URL field. Accountant pastes link. Clicking opens in new tab. |
| V2 enhancement | Direct upload to Google Drive via Drive API — skips manual copy-paste step. |

# 23. HR Interface — UI/UX Specification

UI philosophy: secure, auditable, list-based. Everything is logged. Sensitive PII is restricted strictly to HR and Directors. Punch-clock data is completely invisible to the employees being tracked.

## 23.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar items | Staff Directory (default), Digital Punch-Clock, Payroll Runs, Audit Logs |
| Landing page | Staff Directory — the primary access control screen |
| Access | HR Manager and Directors only. CSRs and other staff cannot access any HR screen. |

## 23.2 Staff Directory and Access Control

Control panel for system access. HR and Directors can assign or revoke RBAC roles, onboard new staff, and instantly disable terminated employees.

| Item | Detail |
| --- | --- |
| Grid columns | Status (🟢/🔴/⚫), Name, Username, Role, Department, Last Login, Action (Edit button) |
| Status icons | 🟢 Active and logged in today. 🔴 Account disabled. ⚫ Never logged in. |
| Search and filter | Search by employee name. Filter by role dropdown. |
| Disable toggle | Toggle System Access: Active → Disabled. The millisecond the switch flips: is_active = false written to database, active session token invalidated instantly, employee forced to login screen mid-action. audit_log entry stamped with exact timestamp. Cannot be undone without Director confirmation. |
| Add Employee button | Top right. Opens onboarding slide-out panel. |

## 23.3 Onboarding Slide-Out Panel

| Item | Detail |
| --- | --- |
| Username auto-generation | HR types First Name and Last Name. System generates username as firstname.lastinitial (e.g. jane.d). Shown to HR, cannot be manually overridden. |
| Temporary password | System auto-generates and emails to employee. HR never sees the password. |
| Role assignment | Dropdown — all 9 roles. Determines RBAC permissions instantly on save. |
| Department assignment | Beauty or Gadgets — only relevant for CSR role. |
| CSR Level | Automatically set to L1 on creation. Cannot be manually changed by HR. Promoted automatically when csr_promotion_thresholds are crossed. |
| Personal details | Full Name, Date of Birth, Gender, Phone, Email, Address, State, LGA |
| Employment details | Job Title, Department, Employment Type, Start Date, Salary Grade |
| Emergency contacts | Next of Kin: name, relationship, phone, address. Emergency Contact: name, relationship, phone 1, phone 2, address. |
| Additional IDs | Driver's License, Tax ID |
| PII fields — encrypted | NIN (National ID), Medical Conditions, Main Account Number, Alternate Account Number. All four encrypted at rest — even database administrator cannot read raw values. |
| Bank details | Main Bank Name, Main Account Type (Savings/Current), Alternate Bank Name — accompany the encrypted account numbers. |

## 23.4 Digital Punch-Clock

Completely invisible to CSRs. Visible to HR, Directors, and Ops Manager only. Tracks productivity by date range and department.

| Item | Detail |
| --- | --- |
| Filters | Date (defaults to today), Department (all or specific) |
| Export | CSV export for payroll processing or dispute resolution |
| Column 1 — Name | Employee name with current live status (🟢/🟡/🔴) |
| Column 2 — First Login | First session_log.login_at for the selected date |
| Column 3 — Last Logout | Most recent session_log.logout_at. Shows Active if still logged in. |
| Column 4 — Total Session | Sum of all session durations for the day |
| Column 5 — Idle Time | Calculated from gaps in last_active_at updates. Flagged with ⚠️ if above threshold. |
| Column 6 — Leads Assigned | COUNT of orders assigned to this CSR created on this date |
| Column 7 — Leads Touched | COUNT of orders WHERE first_contact_at IS NOT NULL — CSR actively called or worked the lead |
| Column 8 — Conversion Rate | Cash Paid ÷ total orders for the day |
| Column 9 — Hygiene Counts | Count of this CSR's orders sitting in Missing Logistics, Pending, CSR Skipped, No Date Paid tabs |
| Column 10 — Audit Actions | COUNT of audit_log entries for this user on this date — every save, status change, panel open |
| Last Activity | Exact timestamp of last CRM action from last_active_at |
| Idle detection | last_active_at updated on every API request. Gap calculation: now() minus last_active_at. Flags shown for gaps above 20 minutes during active session. |
| Data source | session_log (login/logout/last_active_at), orders (leads assigned/touched), audit_log (action count). No new storage needed. |

## 23.5 Payroll Runs

| Item | Detail |
| --- | --- |
| Filters | Period (month/year), Department |
| Grid columns | Employee Name + Level (e.g. Faith A. L2), Base Salary, Paid Units, Conversion %, Commission Tier, Total Commission, Weekly Bonuses, Total Pay |
| Data sources | Base Salary from csr_levels.base_salary. Paid Units and Conversion % from csr_performance_monthly. Commission Tier auto-applied from commission_tiers based on conversion rate. Weekly Bonuses from weekly_bonus_log. |
| Level promotion | Fully automated. csr_promotion_thresholds drives promotion. csr_level_history records every level change. Payroll picks up current level automatically — HR cannot manually change CSR levels. |
| Retroactive tiers | Crossing a tier threshold recalculates ALL units for that month at the higher rate. Backdating principle already specced in Day 1. |
| Dispute resolution | Clicking any commission cell opens slide-out showing raw csr_performance_monthly data — exact units ordered vs paid, weekly_bonus_log entries, tier calculation breakdown. Exportable as PDF for staff. |
| Payroll status flow | Step 1: HR reviews calculations. Step 2: HR clicks Request Sign-Off — status = Pending Director Approval. Step 3: Director reviews and clicks Approve Batch. Step 4: Accountant pays externally via bank transfer. Step 5: Accountant logs payment with payment_date, bank reference, payment_method in payroll table. |
| HR cannot authorise | HR cannot mark payroll as paid. Director approves, Accountant executes. |

## 23.6 Audit Logs — HR View

| Item | Detail |
| --- | --- |
| Purpose | HR-filtered view of staff activity. Not the same as system audit_log used by Directors — focused on employee behaviour patterns. |
| Filters | Employee name, date range, action type |
| What HR sees | Login times, logout times, actions taken (status changes, price edits, panel opens), volume per session |
| What HR cannot see | Customer PII beyond what the employee themselves accessed — audit log shows actions, not customer data |
| Export | CSV export for disciplinary proceedings or management reviews |

# 24. Warehouse Coordinator Interface — UI/UX Specification

UI philosophy: utilitarian and batch-focused. Rapid logging of physical items coming in and going out. Strict guardrails prevent negative stock. Every action has a financial consequence tracked automatically.

## 24.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar items | Live Inventory (default), Goods Movement, Waybills, Returned and Trashed, Stock Adjustments |
| Landing page | Live Inventory — real-time stock counts for all products |
| Access | Warehouse Coordinator, Ops Manager, and Directors |

## 24.2 Live Inventory Screen

Two tabs: Main Stock and Order Bump Stock. Same columns and logic, separate tables (inventory and order_bump_inventory).

| Item | Detail |
| --- | --- |
| Columns | Product Name, Variant/Colour, Waybill Stock, Reserved (Pending orders), Decremented (Cash Paid orders), Available to Sell (GENERATED ALWAYS AS — database calculated) |
| Available colour coding | 🟢 Green = healthy stock. 🟡 Yellow = below 20% of waybill stock. 🔴 Red = 10 or fewer units. Exact thresholds configurable. |
| Out of Stock flag | CSR-set flag on the product. Visible here as an indicator. Does not affect the stock calculation — informational only. |
| New Dispatch button | Top right. Opens Goods Movement slide-out to dispatch stock to an agent. |
| Order Bump tab | Identical layout. Pulls from order_bump_inventory table. |

## 24.3 Goods Movement Screen

Tracks the physical transfer of stock between warehouse and agents. Separate from Waybill Expenses which tracks the cost of movement.

| Item | Detail |
| --- | --- |
| Columns | Date, Product, Variant, Quantity, Movement Type (Sent/Returned/Waybill), From, To Agent, State, Logged By |
| New Dispatch slide-out | Product dropdown, Variant dropdown, Quantity, Movement Type, Destination Agent, State. On save: formally transfers physical liability from HQ warehouse to agent. Accountant notified to log transport cost in Finance module. |
| Return logging | When agent returns stock: Movement Type = Returned. from_agent_id populated. Stock re-enters available pool if condition is good. |
| Historical view | All past movements searchable by product, agent, date range. |

## 24.4 Waybills Screen

Tracks the cost of every inter-state dispatch. Related to Goods Movement but separate — Goods Movement = physical stock, Waybills = financial cost.

| Item | Detail |
| --- | --- |
| Columns | Date, Product, Batch, Quantity, Origin State, Destination Agent, State, Transport Cost, Courier, Payment Method, Status, Receipt URL |
| Payment Method field | Company Paid, Agent to Pay and Deduct, Petty Cash. Selecting Agent to Pay and Deduct automatically posts a Waybill_Paid_By_Agent credit entry to the agent's ledger — no manual adjustment needed. |
| Receipt URL | Google Drive link to transport invoice or receipt. Same pattern as Accountant expense receipts. |
| Log Waybill form | Product, Batch, Quantity, From State, To State, Agent, Courier, Transport Cost ₦, Payment Method, Receipt URL, Comments. |
| Waybill status | Warehouse (packed), In Transit, Signed Receipt (delivered and confirmed). |

## 24.5 Returned and Trashed Items Screen

| Item | Detail |
| --- | --- |
| Filters | Date range, Agent |
| Columns | Date Logged, Product, Quantity, Returned By Agent, State, Condition, Reason/Comments |
| Condition values | 🔴 Trashed (unsellable — damaged, broken, soaked), 🟢 Redistributed (good condition — returned to agent stock or warehouse) |
| Log Trashed Item form | Agent, Product, Quantity, Condition (Trashed or Redistributed), Reason/Comments (mandatory). |
| Trashed trigger | AFTER INSERT on trashed_items WHERE condition = Trashed: subtracts quantity from waybill_stock in inventory table. Prevents ghost stock appearing as Available. |
| Redistributed items | Good condition returns are re-entered into agent stock — no waybill_stock deduction. Logged for audit trail only. |
| Financial sync | Trashed items feed the Director's Shrinkage Report showing monthly NGN value of physical losses. |

## 24.6 Stock Adjustments Screen

The most strictly controlled screen. Bridges the gap between physical warehouse count and digital stock count after theft, miscounts, or marketing samples.

| Item | Detail |
| --- | --- |
| Columns | Date, Product, Qty Adjusted, Adjustment Type, Comments, Logged By, Status/Approval |
| Adjustment types | Shrinkage/Missing, Damaged_In_Warehouse, Marketing_Sample, Found/Surplus, Initial_Count_Correction |
| New Adjustment form | Product, Variant, Quantity Adjusted (positive or negative integer), Adjustment Type, Comments (mandatory). |
| Auto-approved | Found/Surplus and Marketing_Sample adjustments where available stock stays above zero — approved automatically. |
| Director approval gate | If adjustment pushes Available to Sell below zero: system blocks transaction. Red warning shown. Transaction enters Pending state. Director must log into Approvals panel and click Approve before trigger fires. |
| Pending status | Coordinator sees Pending Director Approval on their adjustment row. Cannot proceed until resolved. |
| Historical records | Includes 130+ Initial_Count_Correction entries imported from historical negative waybill entries during migration. Visible as archived records. |
| Financial sync | Shrinkage/Missing adjustments feed Director's monthly shrinkage cost report automatically. |

# 25. Auditor Interface — UI/UX Specification

UI philosophy: high-density, forensic layout. Chronological timelines, historical data, exception highlighting. The Auditor is the internal detective — they look at the ashes to see if someone started the fire deliberately. Most critical rule: absolute read-only access enforced at RBAC level, not just UI level. The Auditor cannot change a single status, delete a comment, or edit a price.

## 25.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar items | Audit Dashboard (default), Global Activity Log, Communication Forensics, Spot-Check Queues |
| Landing page | Audit Dashboard — macro red flags and automated exception detection |
| Access level | Absolute read-only. Enforced at RBAC level — not UI-only. Every route returns data only. No write endpoints available to Auditor role. |
| Flag for Director | The only action available. Routes through order_escalations table with reason code Auditor_Flag. Appears in Director Approvals panel. |

## 25.2 Audit Dashboard — Automated Red Flags

Auto-filters the entire database to find unnatural behaviour patterns. Three alert widgets at top. Triage queue below.

| Item | Detail |
| --- | --- |
| High-Bounce Orders widget | Orders where status changed 4 or more times within the same calendar day. Indicates possible manipulation, customer confusion, or CSR gaming metrics. |
| Zero-Fee Deliveries widget | Cash Paid orders with logistics_fee = 0 or null that were NOT approved by Ops Manager (no entry in order_escalations with Zero_Fee_Approval_Request resolved). These slipped through without authorisation. |
| Rapid Fails widget | Orders that moved from Pending to a terminal status (Failed, Cancelled) in under 3 minutes. Physically impossible to have a legitimate conversation and log a result in under 3 minutes. |
| Rapid Fail triage table | Order ID, CSR Name, Time Assigned (first_contact_at), Time Failed (status change timestamp from order_status_history), Delta (seconds/minutes), Failure Reason Code. Sorted by shortest delta first. |
| Flag for Director | Auditor opens order, adds note explaining suspicion, clicks Flag for Director. Creates order_escalations row with reason_code = Auditor_Flag. Director sees it in their Approvals panel. |

## 25.3 Global Activity Log

Direct UI wrapper for the audit_log table. Every keystroke and dropdown change across the entire company. Uneditable by any user including Directors.

| Item | Detail |
| --- | --- |
| Columns | Timestamp, User + Role, Action Type, Record ID, Field Changed, Old Value, New Value |
| Search | By Order ID, user name, or field name |
| Filter | By action type (edit_order, status_change, price_change, login, adjustment, deletion) |
| Date filter | Today, This Week, Custom range |
| Price change filter | Filtering Field Changed = Price instantly surfaces all price modifications across all orders — primary fraud detection tool |
| Export | CSV export for disciplinary proceedings or Director review |
| Immutable | No row in audit_log can be edited or deleted by any user. PostgreSQL-level constraint. |

## 25.4 Communication Forensics

V1 shows WATI export history and Pabbly reconciliation logs. V2 adds live WhatsApp chat mirror via WATI API.

| Item | Detail |
| --- | --- |
| V1 — WATI Export Log | Shows every export to Cash Paid Orders and Complaints/Refunds sheets. Columns: export_type, export_date, records_exported, status (Success/Failed), error_message. Auditor can verify that sequences fired correctly for paid orders. |
| V1 — Pabbly Reconciliation Log | Daily CRM order count vs Pabbly webhook count. Discrepancies flagged. Auditor investigates gaps — orders that came through Pabbly but did not appear in CRM or vice versa. |
| V2 — WATI Chat Mirror | Live chronological read-only mirror of actual WhatsApp chat between company and customer phone number, pulled via WATI API. Auditor can verify CSR actually contacted customer, read exact messages sent and received. Deferred to V2 — V1 uses two Google Sheets, no direct API. |
| V2 — Use case | Price manipulation detection: Auditor sees price changed from ₦39,500 to ₦30,000 in Activity Log, then checks WATI mirror to see what was actually communicated to the customer. |

## 25.5 Spot-Check Queues

Mathematically randomised daily compliance testing. Auditors cannot review 11,000 orders monthly — random sampling ensures coverage without bias.

| Item | Detail |
| --- | --- |
| Generate Sample button | Pulls 50 random orders targeting vulnerable statuses: Cash Paid, Failed, Cancelled, CSR Skipped, and recent stock adjustments. New sample generated each day. |
| Queue columns | Order ID, Audit Category, CSR/Agent, three action buttons |
| Audit categories | Cash_Paid_Verify, Rejected_Verify, CSR_Skipped, Shrinkage_Log, High_Bounce_Order, Rapid_Fail — from auditor_check_categories table |
| Auditor actions | Pass ✅ (order is compliant), Flag ❌ (routes to Director via order_escalations with Auditor_Flag reason), Add Note 📝 (adds auditor_notes to auditor_spot_checks row) |
| Progress tracker | X / 50 Audits Completed Today — visible at bottom of queue |
| Audit Stats | View Audit Stats button shows historical pass/fail rates by CSR, agent, category, and period |
| Physical verification | Spot checks require Auditor to call customer directly for delivery verification — CRM cannot verify this but the Flag mechanism captures the outcome |

## 25.6 Slide-Out Panel — Auditor View

| Item | Detail |
| --- | --- |
| Trigger | Clicking any Order ID across any Auditor screen |
| Left side | Full order details — read-only. All fields visible but no edit capability. No Save button. |
| Right side — Order History | Complete status change timeline from order_status_history. Every status, who changed it, exact timestamp. |
| Right side — Audit Trail tab | Full forensic log from audit_log for this specific order — every field change, old value, new value, user, timestamp. Same data as Global Activity Log filtered to this order. |
| Right side — V2 WATI Mirror tab | Read-only chronological WhatsApp chat log pulled via WATI API. V2 only. |
| Flag for Director button | Only action available. Mandatory note field. Creates escalation record. |

# 26. Social Media Manager Interface — UI/UX Specification

UI philosophy: aggregated data visualisation only. Mirrors the Director dashboard analytical power but strips away all financial unit economics (CPO/CPS) and all PII. The SMM does not need a customer's phone number or home address to know if a TikTok ad is converting. Absolute rule: dashboard-only, read-only access. No order grids, no individual rows, zero PII. Enforced at RBAC level.

## 26.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar items | Performance Insights (default), Geographic Heatmaps, Product Winners |
| Landing page | Performance Insights — the macro advertising funnel |
| Access level | Dashboard-only read-only. No order grids. No PII. RBAC-enforced. |
| What is hidden | CPO, CPS, individual order details, customer names, phone numbers, addresses, employee names, financial totals — all hidden from SMM. |

## 26.2 Persistent Filter Bar

| Item | Detail |
| --- | --- |
| Date Range | Today, This Week, This Month, Custom |
| Department | Beauty, Gadgets, All |
| Source | Facebook, TikTok, Jamisan Form, All — from order_sources table |
| V1 behaviour | Server re-fetches all charts on filter change. Same global filter pattern as Director dashboard. |

## 26.3 Performance Insights Screen

Answers the ultimate media buying question: are these ads bringing serious buyers or window shoppers?

| Item | Detail |
| --- | --- |
| Macro Advertising Funnel | Waterfall chart: Raw Leads Generated → Validated (Interested to Scheduled) → Abandoned/Rejected → Cash Paid Sales → Final Conversion Rate. Source filter makes this funnel specific to Facebook, TikTok, or all sources. |
| Conversion by Demographic | Three segments: Female, Male, Undefined. Shows Leads, Sales, and Conversion Rate per segment. Undefined always shown — hiding it skews the demographic picture. |
| Conversion Rate by Day of Week | Horizontal bar chart. Tells SMM optimal days to publish content and run ads. Highest-converting days get more budget allocation. |
| Strategic value | SMM can see that a female-targeted TikTok creative has 70% female leads but only 12% conversion, while 30% male leads convert at 45%. Kills the creative and pivots targeting — without seeing any individual customer data. |

## 26.4 Geographic Heatmaps Screen

State-by-state targeting matrix. Tells SMM exactly which states to include or exclude in Facebook and TikTok Ad Manager.

| Item | Detail |
| --- | --- |
| Columns | State, Raw Leads Generated, Cash Paid Sales, Final Conversion Rate (bar visualisation), Recommendation |
| Recommendations — auto-generated | Based on department_targets thresholds — not static labels. |
| 🔥 Scale | Conversion rate above target_conversion_rate for the department. Increase ad spend here. |
| 🟢 Maintain | Conversion rate at or near base_conversion_rate. Healthy — keep current budget. |
| 🟡 Monitor | Conversion rate below base_conversion_rate but above 15%. Watch for decline. |
| 🔴 Exclude | Conversion rate below 15%. Add to Facebook/TikTok exclusion list immediately. Budget wasted here. |
| Strategic value | SMM sees Ogun state generating cheap clicks but converting at 9%. Adds Ogun to exclusion list, reroutes budget to Lagos (42%). CRM ties marketing metrics to actual cash collected — not just form submissions. |

## 26.5 Product Winners Screen

Ranked by conversion velocity. Tells SMM which products deserve the most creative energy and budget.

| Item | Detail |
| --- | --- |
| Columns | Rank, Product Name, Total Leads, Cash Paid, Conversion Rate, Trend vs Previous Period |
| Trend calculation | Compares conversion rate for current period vs previous period of same length. Computed at query time. |
| Trend indicators | 📈 Upward trend with percentage gain. 📉 Downward trend with percentage loss and Review Creative warning if decline is significant. ➖ Stable. |
| Ranking logic | Sorted by conversion rate descending. Product with highest Cash Paid ÷ Total Leads ratio ranks first. |
| Ad fatigue detection | Steep downward trend on a product that has been running the same creative for weeks = ad fatigue signal. SMM pauses campaign and refreshes creative. |
| No financial data | Revenue amounts hidden. SMM sees conversion rates and lead volumes only — no ₦ figures. |

## 26.6 Export

| Item | Detail |
| --- | --- |
| Export button | Top right on all screens. Exports aggregated chart data as CSV. |
| What is exported | The aggregated numbers visible on screen — conversion rates, lead counts, state performance. No individual order data, no customer details. |
| Use case | SMM exports to build targeting audiences in Facebook Ads Manager or present performance to Director. |

# 27. Data Analyst Interface — UI/UX Specification

UI philosophy: unrestricted read-only exploration. The Analyst can ask infinite multi-variable questions across the entire database without writing SQL and without risking live operational data. Transforms the CRM from a workflow tool into a predictive intelligence engine.

## 27.1 Global Shell

| Item | Detail |
| --- | --- |
| Sidebar — own tools | Deep Query Engine (default), Lead Decay and Cohorts, Fulfillment Forensics |
| Sidebar — shared dashboards read-only | Director P&L, SMM Insights, Ops Command Center, HR Punch-Clock. Same screens, same data, read-only access. |
| Access level | Read-only across entire database. No write endpoints. Aggregated CSV export permitted — no raw PII rows. |
| Export rule | Aggregated data export only. Grouped summary metrics visible on screen. Individual order rows with customer names and phone numbers are Director-only export. |

## 27.2 Deep Query Engine

Standard dashboards answer pre-defined questions. The Deep Query Engine lets the Analyst ask any multi-variable question across the entire order database without writing raw SQL.

| Item | Detail |
| --- | --- |
| Builder pattern | Same Airtable-style multi-condition filter already built for CSR interface — Match ALL / ANY conditions, Where / And / Or rows, field + operator + value + delete. Add Condition and Add Condition Group (OR logic). No new UI infrastructure. |
| Available fields | All order fields: Department, Product, State, LGA, Agent, CSR, Status, DFO (Days From Order), Date Range, Sex, Price, Source, Order Bump, Failure Reason. |
| Operators | is exactly, is not, contains, does not contain, is greater than, is less than, is empty, is not empty. |
| Results display | Aggregated view showing: total matching records, total value at risk (₦ sum), average DFO in current status. Then paginated grid of matching records — read-only, no inline editing. |
| Group by | Analyst can group results by Agent, CSR, State, Product, or Status to surface patterns. |
| Save Query | Save and name frequently used queries for quick reload. |
| Load Saved Query | Dropdown of previously saved queries — team shared, not personal only. |
| Export | Aggregated CSV of the grouped summary — not raw individual rows with PII. |
| Case study value | Analyst builds: Department = Beauty, Status = Pending, DFO > 3. Returns 142 records. Groups by Agent. Instantly reveals 90% of stale orders belong to one agent holding ₦2.8M in pipeline cash. |

## 27.3 Lead Decay and Cohort Analysis

Mathematically proves how fast a lead decays. Provides hard data to defend or challenge operational rules like the 72-hour auto-abandon threshold.

| Item | Detail |
| --- | --- |
| Lead Decay chart | DFO (Days From Order) on x-axis vs Conversion Rate on y-axis. Shows volume reaching each day stage and final conversion rate. Drop-off velocity column shows rate of decay per day. Flags Day 3+ as ⚠️ and Day 4+ as 🔴 Dead Zone. |
| Data source | orders.ordered_at vs orders.date_paid. DFO computed at query time. Groups all Cash Paid orders by how many days elapsed before payment. |
| Operational value | Analyst can prove that extending auto-abandon from 72 hours to 5 days would result in dispatching riders at an 8% success rate — mathematically losing money on logistics costs. Director uses this to reject the change request with hard data. |
| Cohort Retention | Groups customers by the month of their first Cash Paid order. Tracks how many returned for a 2nd and 3rd purchase. Calculates 6-month Lifetime Value (LTV) per cohort. |
| LTV calculation | SUM of all Cash Paid order values for a customer across their lifetime. Grouped by first-order cohort month. |
| Filters | Date Range, Product, Department. Source filter shows decay curve per ad channel. |

## 27.4 Fulfillment Forensics

Cross-references product types against geographical logistics. Answers: are certain products too difficult to deliver to certain places?

| Item | Detail |
| --- | --- |
| Matrix columns | Product Name, State, Assigned (total orders), Delivered (Cash Paid), Success %, Primary Failure Reason (most common failure_reason_id for non-converted orders in this product-state combination) |
| Colour coding | 🟢 50%+ success. 🟡 25-49%. 🔴 Below 25% — flagged for exclusion consideration. |
| Cross-reference selector | State (default), Agent, LGA, CSR. Analyst switches the grouping variable to isolate different bottleneck types. |
| Primary Failure Reason | Auto-calculated from failure_reason_codes — most frequent failure reason for orders in this product-state cell. Surfaces patterns like Location Requires Waybill or Customer Switched Off. |
| Filters | Date Range, Department, Product — any combination. |
| Export | Aggregated CSV — product-state summary only, no customer details. |
| Case study value | Analyst spots 2-in-1 Speaker in Enugu converting at 12% with Primary Failure Reason = Location Requires Waybill. Speaker's weight makes last-mile delivery too expensive in remote Enugu LGAs. SMM excludes Enugu from all Gadget ad sets — company margin restored. |

Jamisan ERP Spec — Day 1 Complete | Day 2: Database Schema on dbdiagram.io