JAMISAN ERP

Full Build Agenda

Spec Week + Build Blitz  |  Jamisan Global Nigeria Ltd.

Version 2.0  |  Build Blitz Active

⚠ This document is the master agenda for the Jamisan ERP build. Every Claude Code session must open SPEC.md before this file. This agenda tracks where we are and what comes next.

# Overview

| Item | Detail |
| --- | --- |
| Total Phases | 2 — Spec Week (7 days) then Build Blitz (9 modules) |
| Build Tool | Claude Code — each session anchored to SPEC.md |
| Version Control | Git — one branch per module, main always stable |
| Database | PostgreSQL on Hetzner VPS — 62 tables (post Module 1) |
| Frontend | HTML / CSS / HTMX + Alpine.js — mobile responsive |
| Goal | Production-ready ERP replacing Google Sheets entirely |
| Current Module | Module 4 — CSR Interface (erp/feature/csr-interface) |

# Phase 1 — Spec Week (COMPLETE)

| Day | Summary |
| --- | --- |
| Day 1 | Business Logic Mapping — all 32 statuses, 9 roles, full order lifecycle |
| Day 2 | Database Schema — 61 tables, peer reviewed by Gemini (2 rounds) |
| Day 3 | UI/UX — All 9 role interfaces fully specced |
| Day 4 | Automation and Integration Map — Pabbly, WATI, cron jobs, triggers |
| Day 5 | Tech Stack, Git Structure, Environment Configuration |
| Day 6 | Full Spec Review and Gap Filling — 3 issues found and fixed |
| Day 7 | Buffer — Order ID format locked, all docs updated, build-ready |

# Phase 2 — Build Blitz

Nine modules built in sequence. Each module lives in its own Git branch. Main branch is always stable. No module touches another module's files. Every Claude Code session opens SPEC.md before touching any code.

⚠ Session ritual: (1) Pull latest main, (2) Read SPEC.md, (3) Read current branch files, (4) Build, (5) Commit at checkpoints, (6) Test, (7) Merge to main.

| # Status | Module ¦ Branch ¦ Deliverables |
| --- | --- |
| 1 COMPLETE | Database Schema Branch: erp/feature/database-schema Dependencies: None • 62 tables created (61 original + wati_export_queue) • 22 triggers (6 business + 16 updated_at) • 216 indexes (128 FK + 88 filter/composite) • 129 FK constraints, 2 CHECK constraints • 915 seed rows across 16 tables • 3 rounds of Gemini peer review — 7 issues found and fixed • Race condition fix: pg_advisory_xact_lock on agent_ledger • Audit log immutability: DO INSTEAD NOTHING rules • stock_adjustments inventory_type routing fix • Late Cash Paid stock loophole fixed • Migration file: erp/migrations/001_peer_review_fixes.sql • Final schema committed to main — 6,042 lines |
| 2 COMPLETE | Auth System Branch: erp/feature/auth-system Dependencies: Module 1 • JWT stateless token_version invalidation — no refresh tokens in DB • Login with bcrypt cost 12 + atomic lockout (5 fails → 30min, CASE WHEN SQL) • TOTP 2FA via speakeasy — required for Director, Operations_Manager, Accountant • Server-side pending_2fa_secret — client never handles raw TOTP secret • Login alert email — gated to once per 24h via audit_log count query • Timing attack prevention — dummy bcrypt on unknown email path • Role-based middleware — 9 roles, all routes protected • Session logging — login/logout/refresh logged with IP + user agent • POST /auth/forgot-password — hard 403, no self-serve resets • 14 security fixes across Code review (x2) + Gemini (x2) review rounds • All 14 QA tests pass. Commits: bd14521, fb7346d, e885d7e. Gemini final sign-off received. |
| 3 COMPLETE | Order Ingestion Branch: erp/feature/order-ingestion Dependencies: Modules 1-2 • Pabbly webhook with Bearer token auth (HMAC timingSafeEqual) • CJAM Order ID generation via cjam_order_seq — atomic, never reused • Phone normalisation — libphonenumber-js E.164 +234 format • Return customer detection — customers table lookup by phone • Ban check — order created with status=Banned, never rejected • Product lookup with Miscellaneous fallback — product_id always NOT NULL • Department and brand_id inherited from resolved product row • Geo lookups (state/LGA) — soft fail, null if not found • Source matching — case-insensitive, fallback to Other (id=10) • Reconciliation: midnight cron writes CRM count + POST /webhook/pabbly-reconcile receives Pabbly count • UNIQUE constraint on api_batch_id — race condition fix (Migration 008) • PostgreSQL AT TIME ZONE fix — correct WAT boundaries • 11 code review fixes + 5 Gemini fixes applied • 17 QA tests pass. Commits: 5cd8d1c, 1f78eee, 7264436. Gemini final sign-off received. |
| 4 IN PROGRESS | CSR Interface Branch: erp/feature/csr-interface Dependencies: Modules 1-3 • 17-column Airtable-style order grid — rich black sidebar, orange/gold accents • 8 hygiene tabs with red badge counts (Skipped, No Comments, Pending, No Logistics Fee, No Date Paid, Abandoned, Try Again) • Slide-out panel 75% width — editable left, intelligence right • Cash Paid friction modal — requires Date Paid + Agent selection • Failed/Cancelled friction modal — requires failure reason code • Order Bump dropdown with quantity and price • Copy Order clipboard button — pre-formatted WhatsApp message • On Break toggle — amber bar when active, instant Away status • Lessons Learned sidebar • Customer profile panel — click name/phone → full history • Alert pills on login — clickable, filters to relevant orders • Frontend Design plugin — distinctive UI, avoids generic AI aesthetics |
| 5 NOT STARTED | Admin Interface Branch: erp/feature/admin-interface Dependencies: Modules 1-4 • Ops Manager Command Center Live Dashboard • God-View grid with Override Status column • Agent Remittances two-step workflow • Staff Roster live performance matrix • Director Financial Hero dashboard • Weekly Report 10-section PDF generator • HR Staff Directory, Punch-Clock, Onboarding • Warehouse Live Inventory + Stock Adjustments • Auditor Spot-Check Queues |
| 6 NOT STARTED | Finance Module Branch: erp/feature/finance-module Dependencies: Modules 1-4 • Remittance logging and Accountant clearance vault • Expense tracking with vendor dropdown • Payroll flow with Director approval gate • Agent ledger real-time balance • Commission calculation per tier and department • Waybill expenses and procurement tracking |
| 7 NOT STARTED | Reporting Dashboard Branch: erp/feature/reporting-dashboard Dependencies: Modules 1-6 • Director P&L dashboard — 3 confirmed charts from Excel • Ops Command Center • CSR personal weekly report PDF • Data Analyst deep query engine • SMM Performance Insights zero-PII dashboard • Geographic heatmaps with department_targets thresholds |
| 8 NOT STARTED | WATI Integration Branch: erp/feature/wati-integration Dependencies: Modules 1-4 • Cash Paid Orders export sheet — real-time on Cash Paid status • Complaints/Refunds export sheet • wati_export_queue consumer service • Agent daily summary 5am WAT • Abandoned order instant notification • Department routing — Beauty vs Gadgets |
| 9 NOT STARTED | Polish and Deploy Branch: erp/feature/polish-deploy Dependencies: All modules • Mobile responsive audit — all views • Performance optimisation • PM2 process manager configuration • Nginx reverse proxy + SSL • pg_dump cron every 6 hours • rclone offsite push daily to Google Drive • Full end-to-end test — Pabbly to delivery • Historical data migration from Google Sheets • CSR team onboarding |

# Git Branch Structure

| Branch | Status |
| --- | --- |
| main | Always stable. Only receives merges from completed, tested modules. |
| erp/feature/database-schema | Module 1 — COMPLETE ✅ |
| erp/feature/auth-system | Module 2 — COMPLETE ✅ |
| erp/feature/order-ingestion | Module 3 — COMPLETE ✅ |
| erp/feature/csr-interface | Module 4 — IN PROGRESS 🔵 |
| erp/feature/csr-interface | Module 4 — Not started |
| erp/feature/admin-interface | Module 5 — Not started |
| erp/feature/finance-module | Module 6 — Not started |
| erp/feature/reporting-dashboard | Module 7 — Not started |
| erp/feature/wati-integration | Module 8 — Not started |
| erp/feature/polish-deploy | Module 9 — Not started |

# Key Files Reference

| File | Contents |
| --- | --- |
| SPEC.md | Master specification — every Claude Code session opens this first |
| Jamisan_ERP_Spec_Day1.docx | Day 1 business logic — all decisions locked |
| Jamisan_ERP_Spec_Day2.docx | Day 2 schema decisions and clarifications |
| Jamisan_ERP_Spec_Day3.docx | Day 3 UI/UX — all 9 role interfaces |
| Jamisan_ERP_Spec_Day4.docx | Day 4 automation and integration map |
| Jamisan_ERP_Spec_Day5.docx | Day 5 tech stack, Git, environment |
| Jamisan_ERP_Spec_Amendment.docx | Post-spec amendments — all patches locked |
| jamisan_erp_schema.dbml | Full database schema — post Module 1 (62 tables) |
| jamisan_erp_schema.sql | PostgreSQL SQL — production-ready, 6,042 lines |
| Jamisan_ERP_Build_Agenda.docx | This file — full build agenda and module tracker |

# Claude Code Session Ritual

Every Claude Code session follows this ritual without exception.

| Step | Detail |
| --- | --- |
| Step 1 — Pull | git pull origin main before starting any session |
| Step 2 — Read SPEC.md | Claude Code reads the full SPEC.md first — no exceptions |
| Step 3 — Read branch | Read the current module's existing files before writing anything new |
| Step 4 — Build | Write code in focused, logical increments |
| Step 5 — Commit | Commit at every meaningful checkpoint with clear message |
| Step 6 — Test | Test what was built before ending the session |
| Step 7 — Merge | Merge to main only when module is confirmed working |

Jamisan ERP — Full Build Agenda  |  Jamisan Global Nigeria Ltd.  |  Confidential